# 🟢 PHASE 0 — STEP-BY-STEP EXECUTION GUIDE

# STEP 1 — Create Google Cloud & Firebase Projects
### 1.1 Create Google Account (if not already)
Use a dedicated email for this product (not personal Gmail).
Example:
parabolic.platform@gmail.com

### 1.2 Go to Firebase Console
Open:
https://console.firebase.google.com
Click:
➕ Add Project
Create:
### Project 1 (Development)
Name:
parabolic-dev
Disable Google Analytics (for now).

### Project 2 (Production)
Create another project:
parabolic-prod
Do not use it yet.

# STEP 2 — Enable Required Services (In DEV Project)
Inside parabolic-dev:
Enable:
### 2.1 Firestore
Go to:
Build → Firestore Database → Create database
Choose:
• Native mode
• Region closest to India (e.g., asia-south1)

### 2.2 Authentication
Build → Authentication → Get Started
Enable:
• Email/Password

### 2.3 Hosting
Build → Hosting → Get Started

### 2.4 Cloud Functions
No setup needed now — will activate when we deploy.

### 2.5 Cloud Storage
Build → Storage → Get Started

### 2.6 BigQuery
In Firebase → Integrations → Link BigQuery
(Free until you use it.)

### 2.7 Upgrade to Blaze Plan
Go to:
Billing → Upgrade to Blaze
Important:
You will NOT be charged unless you exceed free quota.
Without Blaze:
• Cloud Functions won’t deploy
• Stripe webhooks won’t work
Cost while idle: ₹0–₹100

# STEP 3 — Install Required Tools (Linux & Windows)
Do this on BOTH machines.

## 3.1 Install Node.js
Go to:
https://nodejs.org
Download LTS version.
Install.
Check installation:
Open terminal (Linux) or CMD (Windows):
node -v
npm -v
You must see version numbers.

## 3.2 Install Firebase CLI
In terminal:
npm install -g firebase-tools
Then login:
firebase login
It will open browser → login with your project email.

# STEP 4 — Create Your Project Folder (Monorepo Setup)
Create a new folder anywhere:
Example:
Linux:
/home/yourname/parabolic-platform
Windows:
C:\Users\YourName\parabolic-platform
Open terminal inside that folder.
Run:
firebase init
Select:
✔ Firestore
✔ Functions
✔ Hosting
✔ Emulators
Choose:
Project: parabolic-dev
When asked:
Functions language:
→ JavaScript (simpler for now)
Use ESLint?
→ Yes
Use default file names?
→ Yes

After this, your folder should look like:
functions/
public/
firebase.json
.firebaserc
We will improve structure next.

# STEP 5 — Convert Into Proper Monorepo Structure
Now manually create:
/apps
/apps/admin
/apps/student
/apps/exam
/apps/vendor
/shared
/config
/docs
Your folder structure should now look like:
parabolic-platform
│
├── apps
│ ├── admin
│ ├── student
│ ├── exam
│ └── vendor
│
├── functions
├── shared
├── config
├── docs
├── firebase.json
└── .firebaserc

# STEP 6 — Setup React for Admin Portal (Test Setup)
Inside /apps/admin:
Run:
npm create vite@latest
Choose:
• React
• JavaScript
Then:
cd admin
npm install
npm run dev
If browser opens → good.
Stop server (Ctrl + C).
Repeat later for student, exam, vendor.
For now just test one.

# STEP 7 — Setup Environment Variables
In root folder create:
.env.development
.env.production
Inside .env.development write:
VITE_FIREBASE_PROJECT_ID=parabolic-dev
VITE_FIREBASE_API_KEY=your_key_here
Where to get keys?
Firebase → Project Settings → General → Your apps → Web App → Add Web App
Register web app for DEV project.
Copy config values.
Paste into .env.development.
Do NOT commit .env.production to Git later.

# STEP 8 — Setup Firebase Emulator
In project root:
firebase emulators:start
It should show:
• Firestore emulator
• Functions emulator
• Hosting emulator
If it runs → good.
Stop it.

# STEP 9 — Test Full Deploy (Important)
In root folder:
firebase deploy
It will deploy:
• Hosting
• Firestore rules
• Functions (empty)
• Indexes
After deployment, you will see hosting URL.
Open it.
If default page loads → infrastructure works.

# STEP 10 — Initialize Git (VERY IMPORTANT)
In root:
git init
git add .
git commit -m "Phase 0 completed"
Create GitHub repo.
Push:
git remote add origin YOUR_REPO_URL
git push -u origin main

# STEP 11 — Verify You Can Work From Both Machines
On second machine:
git clone YOUR_REPO_URL
cd parabolic-platform
npm install
firebase login
firebase use parabolic-dev
Run:
firebase emulators:start
If it works → Phase 0 is correctly portable.

# 🎯 PHASE 0 CHECKLIST
You are done when:
✔ Two Firebase projects exist (dev + prod)
✔ Blaze plan enabled
✔ Firestore + Auth + Hosting active
✔ Monorepo created
✔ React app runs
✔ Firebase emulator runs
✔ Deploy works
✔ Git works on both machines

# 🚨 DO NOT PROCEED TO PHASE 1 UNTIL:
You can:
• Deploy
• Roll back
• Switch machines
• Run emulator
• Login successfully

# 💰 Cost During Phase 0
Expected:
₹0 – ₹150 per month max
Because:
• No heavy reads
• No BigQuery usage
• No Cloud Functions heavy load

# 🧠 Important Advice
Do NOT:
❌ Build execution logic yet
❌ Write risk engine
❌ Write vendor dashboard
❌ Touch BigQuery
Phase 0 is only foundation.

If you want next:
We proceed to:
Phase 1 — Multi-Tenancy + RBAC Freeze (Engineering-Level Setup)
Tell me when Phase 0 is completed.

# 🟢 PHASE 1 — CORE FOUNDATIONAL ARCHITECTURE
These must be frozen before any coding.

## 1️⃣ Multi-Tenancy Isolation Model
- Tenant scoping model
- Institute ID propagation
- Query isolation pattern
- Cross-tenant protection
- Tenant enforcement middleware
- Isolation testing strategy

## 2️⃣ Identity & RBAC Architecture
- Roles:
  - Student
  - Teacher
  - Admin
  - Director (L3)
  - Vendor
- Custom claims model
- Permission matrix
- Portal access mapping
- Role escalation safeguards

## 3️⃣ Complete Firestore Tree Schema
- Global collections
- Institute-scoped collections
- Academic year partitioning
- Session subcollections
- Analytics collections
- Version fields
- Calibration fields
- Audit logs
- Email queue
- Vendor aggregates

## 4️⃣ Firestore Security Rules (Fully Written)
- Tenant isolation rules
- Role-based rules
- Session isolation
- License enforcement
- Immutable document guards
- Write validation rules
- Vendor-only sections

## 5️⃣ API Endpoint Contract
- Admin endpoints
- Student endpoints
- Exam endpoints
- Vendor endpoints
- Request schema
- Response schema
- Error codes
- Validation expectations

## 6️⃣ Routing Map (All Portals)
### Admin Portal Routes
- /admin/overview
- /admin/students
- /admin/tests
- /admin/assignments
- /admin/analytics
- /admin/insights
- /admin/governance (L3 only)
- /admin/settings
- /admin/licensing
### Student Portal Routes
- /student/dashboard
- /student/my-tests
- /student/performance
- /student/insights
- /student/discipline
- /student/profile
### Exam Portal Routes
/session/{sessionId}
### Vendor Portal Routes
- /vendor/overview
- /vendor/institutes
- /vendor/licensing
- /vendor/calibration
- /vendor/intelligence
- /vendor/revenue
- /vendor/system-health
- /vendor/audit

## 7️⃣ Middleware Enforcement Rules
- Role guard
- License guard
- Layer guard
- Mode restriction guard
- Tenant guard
- Vendor-only guard

## 8️⃣ Firestore Index Strategy
- Composite index matrix
- Query approval policy
- Pagination enforcement
- Read-limit guardrails
- Vendor aggregate index plan

DASHBOARD ARCHICTECTURES :
ADMIN
STUDENT
TESTPORTAL
VENDOR

Excellent.
Now we formalize the Complete Admin Dashboard Sitemap — the full structural map of your platform.
This is not UI mock text.
This is:
- Navigation architecture
- Layer visibility control
- Capability hierarchy
- Enforcement boundaries
- Maturity progression map
This is what your developer builds against.

# 🗺 FULL ADMIN DASHBOARD SITEMAP
(Layer-Aware Enterprise Structure)

# 0️⃣ GLOBAL STRUCTURE
Admin Dashboard
│
├── Overview
├── Students
├── Question Bank
├── Tests
├── Assignments
├── Analytics
├── Insights
├── Governance (L3)
├── Licensing
├── Settings
└── Help / Support
Navigation order matters:
Operational → Academic → Intelligence → Institutional → Commercial → Configuration

# 1️⃣ OVERVIEW
Overview
│
├── Operational Snapshot
├── Current Activity
├── Performance Summary
├── Execution Summary (L1+)
├── Risk Snapshot (L2+)
├── Governance Snapshot (L3)
└── System Health & Licensing
Layer-aware rendering.

# 2️⃣ STUDENTS
Students
│
├── Student List
│ ├── Search / Filter
│ ├── Batch View
│ └── Status (Active / Archived)
│
├── Student Profile (Drill-down)
│ ├── Academic Summary
│ ├── Performance Trend
│ ├── Execution Profile (L1+)
│ ├── Risk Indicators (L2+)
│ ├── Monthly AI Summary (L1+)
│ └── Assignment History
│
└── Student Import / Export
No raw session visibility.

# 3️⃣ QUESTION BANK
Question Bank
│
├── Question Library
│ ├── Search & Filter
│ ├── Version Control
│ ├── Usage Indicator
│ └── Edit Metadata (restricted)
│
├── Upload Package
│ ├── Download Sample
│ │ ├── JEE/NEET Wizard
│ │ └── Generic Template
│ ├── Upload ZIP
│ ├── Validation Report
│ └── Import Summary
│
├── Tag Management
│ ├── Primary Tags
│ ├── Secondary Tags
│ └── Additional Tags
│
└── Difficulty Calibration (L1+)
Immutable question structure once used in template.

# 4️⃣ TESTS
Tests
│
├── Generate Test
│ ├── Filter Builder
│ ├── Selection Mode
│ │ ├── Manual Select
│ │ ├── Shuffle + Slice
│ │ ├── Offset + Limit
│ │ └── Round Robin
│ ├── Canonical ID Generation
│ └── Duplicate Detection
│
├── Saved Tests
│ ├── Search
│ ├── Group Identical
│ ├── Preview
│ ├── Download
│ ├── Archive
│ └── Delete
│
├── Live Monitor
│ ├── Active Sessions
│ ├── Live Alerts (L1+)
│ ├── Risk Monitor (L2+)
│ └── Force End
│
└── Template Analytics (L1+)
All score references replaced with:
- % Raw Marks
- % Accuracy

# 5️⃣ ASSIGNMENTS
Assignments
│
├── Create Assignment
│ ├── Select Template
│ ├── Batch / Student Target
│ ├── Shuffle Questions (order only)
│ ├── Mode Selection (license-aware)
│ └── Schedule
│
├── Active Assignments
│ ├── Participation Status
│ ├── Completion %
│ └── Reminder Controls
│
├── Completed Assignments
│ ├── Result Summary
│ ├── Batch Comparison
│ └── Export
│
└── Email Controls
     ├── Send Post-Test Email
     ├── Batch Processing
     └── Manual Override
Layer-aware behavior logic.

# 6️⃣ ANALYTICS
Analytics
│
├── Performance Overview
│ ├── % Raw Trend
│ ├── % Accuracy Trend
│ ├── Participation Rate
│ └── Distribution Charts
│
├── Batch Analytics
│ ├── Batch Comparison
│ ├── Stability Score
│ └── Template Effectiveness
│
├── Test-Level Analytics
│ ├── Template Performance
│ ├── Difficulty Breakdown
│ └── Question-Level Metrics
│
└── Time Analysis
     ├── Avg Time per Question
     ├── Phase Timing Split
     └── Difficulty Timing
Analytics = measurable outcomes only.

# 7️⃣ INSIGHTS
Insights
│
├── Risk Overview (L1+)
│
├── Student Intelligence (L1+)
│
├── Pattern Alerts (L1+)
│
├── Intervention Engine (L1 soft, L2 structural)
│
├── Execution Signals (L1+)
│
└── AI Monthly Summary (L1+)
Insights = interpretive intelligence.

# 8️⃣ GOVERNANCE (L3 ONLY)
Governance
│
├── Institutional Stability
│
├── Execution Integrity
│
├── Override Audit
│
├── Batch Risk Map
│
├── Longitudinal Trends
│
└── Governance Reports (PDF)
No student micromanagement here.

# 9️⃣ LICENSING
Licensing
│
├── Current Plan
│
├── Feature Matrix
│
├── Eligibility Progress
│
├── Usage & Billing
│
├── Upgrade Preview
│
└── License History
Backend enforced via vendor control model.

# 🔟 SETTINGS
Settings
│
├── Institute Profile
│
├── Academic Year Management
│
├── Default Execution Policies
│
├── User & Role Management
│
├── Security & Access
│
├── Data & Archive Controls
│
└── System Configuration
Operational control tower.

# 1️⃣1️⃣ LAYER VISIBILITY MAP
### L0 — Operational
Visible:
- Overview (Basic)
- Students
- Question Bank
- Tests
- Assignments
- Analytics (Basic)
- Licensing
- Settings
Hidden:
- Insights
- Governance
- Risk Snapshot

### L1 — Diagnostic
Adds:
- Insights (Basic)
- Behavior in Overview
- Diagnostic Metrics
- Alert Configuration
Still Hidden:
Governance

### L2 — Controlled
Adds:
- Controlled Mode
- Hard Mode
- Risk Snapshot
- Execution Discipline Metrics
- Structural Intervention

### L3 — Institutional
Adds:
- Governance Module
- Stability Index
- Override Audit
- Longitudinal Trends

# 1️⃣2️⃣ DATA FLOW MAP
Question Bank → Tests → Assignments → Sessions
        ↓ ↓
   runAnalytics → studentYearMetrics
        ↓
     Insights Engine
        ↓
  Governance Snapshots
        ↓
      Overview
No circular dependency.

# 1️⃣3️⃣ COMMERCIAL FLOW MAP
Vendor License
      ↓
License Object
      ↓
Feature Flags
      ↓
UI Visibility + Backend Enforcement
Academic modules never override license.

# 1️⃣4️⃣ COMPLETE SYSTEM PYRAMID
        GOVERNANCE (L3)
        Institutional Stability & Integrity
────────────────────────────────────────────
        INSIGHTS (L1–L3)
        Behavioral & Execution Intelligence
────────────────────────────────────────────
        ANALYTICS (L0–L3)
        Measured Academic Performance
────────────────────────────────────────────
        TEST ENGINE & QUESTION BANK
        Core Academic Execution Infrastructure

# FINAL RESULT
Your Admin Dashboard is now:
✔ Layer-Progressive
✔ License-Enforced
✔ Behavior-Aware
✔ Institutional-Scalable
✔ Vendor-Protected
✔ Archive-Structured
✔ Audit-Safe
✔ 10-Year Durable
This sitemap is production-ready.

Next possible engineering layers:
1. 🔥 Full Firestore collection tree
2. 🔌 Complete REST API contract
3. 🧠 Pattern Engine rule formalization
4. 🏗 Microservice boundary architecture
5. 📈 5-year scale & cost modeling
Tell me which one to engineer next.
Excellent.
Now we formalize the Student-Facing Portal (Production Version) incorporating:
- Raw % + Accuracy % replacement everywhere
- Motivational UX design
- Solution access logic (current year only)
- TutorialVideoLink + SimulationLink integration
- Archive restrictions
- Layer-aware behavioral depth
- No raw session reads
- HOT–WARM–COLD alignment
This is developer-ready architecture.

# 🧑‍🎓 STUDENT PORTAL
Domain: portal.yourdomain.com/student
Execution Domain: exam.yourdomain.com/session/{sessionId}

# 0️⃣ CORE PRINCIPLES
Student Portal must:
- Motivate
- Simplify
- Never intimidate
- Never expose raw system logic
- Never show commercial licensing
- Never query raw sessions
- Always use summary documents
- Replace “Score” with:
  - Raw Score %
  - Accuracy %
Score (absolute marks) must not appear as cumulative metric anywhere.

# 1️⃣ STUDENT PORTAL — COMPLETE MAP
Student Portal
│
├── Dashboard
├── My Tests
│ ├── Available
│ ├── In Progress
│ ├── Completed
│ └── Archived
│
├── Performance
│
├── Insights (L1+)
│
├── Discipline (L2+)
│
└── Profile & Settings

# 2️⃣ DASHBOARD (MOTIVATION-FIRST DESIGN)
Purpose:
Immediate clarity + confidence.
Data source:
- studentYearMetrics
- runs (filtered)
- recent runAnalytics summary

## 🟢 L0 Dashboard
### Top Banner (Motivational)
- “Keep Building Momentum”
- Dynamic message:
  - “You improved Raw % by +6% in last 3 tests.”
  - “Consistency is your strength this month.”

### Core Cards
- 📊 Avg Raw Score % (Last 5 Tests)
- 🎯 Avg Accuracy %
- 📝 Tests Attempted (Current Year)
- ⏳ Upcoming Tests Count
- 🏅 Batch Rank (Optional)
No cumulative “Score”.

## 🟡 L1 Adds
- Phase Adherence %
- Easy Neglect %
- Hard Bias %
- Time Misallocation %
- Behavior Summary Tag
Example:
“You perform better when attempting Easy questions early.”
Neutral language only.

## 🔵 L2 Adds
- Risk State Badge
- Discipline Index
- Controlled Mode Improvement Delta
- Guess Probability Indicator
- Mini Phase Compliance Trend
Badge example:
🟢 Stable
🟡 Improving
🔵 Building Discipline
Never show “Volatile” aggressively.

# 3️⃣ MY TESTS SECTION
Purpose:
Assignment management + execution gateway.

## Tabs
- Available
- In Progress
- Completed
- Archived

## AVAILABLE
Each Test Card Shows:
- Test Name
- Duration
- Start Window
- End Window
- Mode Badge (simplified label)
- “Start Test” Button
Start flow:
Backend → create session
→ Redirect to exam.yourdomain.com/session/{sessionId}
No test links in email.

## IN PROGRESS
- Resume Button
- Time Remaining
- Attempt Status

## COMPLETED (CURRENT YEAR)
For each test:
Show:
- Raw Score %
- Accuracy %
- Time Used
- Rank in Batch (optional)
- Completion Date
Buttons:
- 🔍 View Solutions (preferred over download for speed)
- 📥 Download PDF Summary (optional)

### SOLUTION VIEW STRUCTURE
When student clicks View Solutions:
For each question:
- Question Image
- Correct Answer
- Student Answer
- Explanation (SolutionImageFile)
- TutorialVideoLink (if exists)
- SimulationLink (if exists)
Show links only if present.

## ARCHIVED (PAST ACADEMIC YEAR)
Show:
- Test Name
- Raw %
- Accuracy %
- Date
Do NOT show:
- Solution view
- Solution download
- TutorialVideoLink
- SimulationLink
Reason:
Storage in COLD partition.
Only summary retained in Firestore.

# 4️⃣ PERFORMANCE SECTION
Purpose:
Longitudinal growth visualization.

## 🟢 L0
Per test:
- Raw %
- Accuracy %
- Time Spent
- Rank
Charts:
- Raw % Trend
- Accuracy % Trend
Two-line combo chart only.

## 🟡 L1 Adds
- Phase Adherence Trend
- Easy Neglect Frequency
- Hard Bias Frequency
- Topic Performance Breakdown
- Time Allocation Chart

## 🔵 L2 Adds
- Risk State Timeline
- Discipline Index Trend
- Guess Rate Trend
- MinTime Violation %
- MaxTime Violation % (Hard Mode)
- Controlled Mode Comparison
All precomputed.

# 5️⃣ INSIGHTS (L1+)
Purpose:
Reflective intelligence.
Show:
- Most Frequent Behavior Pattern
- Topic Weakness Summary
- Late-Phase Drop Indicator
- Rushed Pattern Frequency
- Skip Burst Indicator
Tone:
Constructive.
Example:
“You gain highest accuracy when pacing evenly.”
No red alert styling.

# 6️⃣ DISCIPLINE (L2+)
Purpose:
Execution maturity tracking.
Display:
- Discipline Index (0–100)
- Phase Compliance %
- Controlled Mode Improvement %
- Overstay Frequency
- Guess Probability Cluster
Mini progress bars.
No heavy charts.

# 7️⃣ PROFILE & SETTINGS
- Name
- Email
- Batch
- Academic Year
- Change Password
- Logout
Performance data not editable.

# 8️⃣ DATA FLOW (STUDENT SIDE)
Session Completed
↓
runAnalytics updated
↓
studentYearMetrics updated
↓
Portal reflects new summary
Portal never reads:
- session logs
- per-question timestamps
- raw answer arrays
Only:
- summary docs
- per-run aggregated metrics

# 9️⃣ SCORE REPLACEMENT RULE (GLOBAL)
Everywhere in student portal:
Replace:
❌ Score
With:
✔ Raw Score %
✔ Accuracy %
Combined display example:
Raw: 72% | Accuracy: 81%
Never show raw marks cumulative across tests.

# 🔟 MOTIVATIONAL DESIGN STRATEGY
Student Portal must:
- Highlight improvement
- Show progress trends
- Avoid harsh labels
- Show next available test prominently
- Encourage participation
Add dynamic banner:
“No test in progress. Next test available tomorrow at 5 PM.”
Or:
“You’ve completed 4 tests this month. Keep going!”

# 1️⃣1️⃣ PERFORMANCE REQUIREMENTS
- Load < 300ms
- Use summary docs only
- Paginate completed tests
- Lazy-load solution images
- Do not load all solution images at once
- Use CDN caching for images

# 1️⃣2️⃣ SECURITY RULES
- Student cannot access Question Bank
- Student cannot view other students’ data
- Session access via signed token only
- Archived solution data not accessible
- No URL-based direct question access

# 1️⃣3️⃣ HOT–WARM–COLD ALIGNMENT
HOT:
- Current year studentYearMetrics
- Active runs
- Current runAnalytics
WARM:
Completed runs (current year)
COLD:
- Archived sessions in BigQuery
- Only summary retained in Firestore
- No solution access

# FINAL STUDENT PORTAL SUMMARY
Student Portal now provides:
✔ Motivating dashboard
✔ Raw % + Accuracy % everywhere
✔ Testwise solution view (current year only)
✔ TutorialVideoLink integration
✔ SimulationLink integration
✔ Archived test summary only
✔ Behavior insight (L1+)
✔ Discipline tracking (L2+)
✔ Zero raw session exposure
✔ HOT–WARM–COLD aligned storage
The student experience becomes:
Operational → Reflective → Disciplined → Motivated

If you want next, we can now formalize:
- 🧪 Full Test Execution Portal (exam domain)
- 🔐 Student-side security architecture
- 🧠 Student AI Monthly Summary logic
- 📊 Guardian email template structure
- ⚡ Real-time enforcement engine (L2 Hard Mode)
Tell me which student-side layer to engineer next.
Excellent.
Now we are designing the true control brain of your SaaS.
What you just said is extremely important:
“My system’s power remains in the data I collect from institutes. More data → better calibration.”
That means:
You are not just building an exam SaaS.
You are building a data network intelligence platform.
So the Vendor Dashboard must not be basic admin control.
It must be:
A cross-institute behavioral intelligence engine.
We will now formally define:
# 🟣 VENDOR DASHBOARD — FULL ENTERPRISE SPECIFICATION
Domain suggestion:
vendor.yourdomain.com
Access:
- Only platform owner
- Possibly internal team roles later

# 🧭 VENDOR DASHBOARD — HIGH LEVEL STRUCTURE
Vendor Dashboard
│
├── Platform Overview
├── Institutes Management
├── Licensing & Subscriptions
├── Global Calibration Control
│ ├── Parameter Editor
│ ├── Calibration Simulation Engine
│ ├── Impact Comparison
│ ├── Version History
│
├── Cross-Institute Intelligence
├── Revenue & Business Metrics
├── System Health & Cost Monitoring
├── Global Feature Flags
├── Audit & Activity Logs
└── Data Export & Backups
Now we define each one clearly.

# 1️⃣ PLATFORM OVERVIEW (Executive Snapshot)
Purpose:
Immediate view of platform health.
Displays:
- Total Institutes
- Active Institutes
- Total Active Students
- Total Monthly Test Runs
- Avg Risk Distribution (global)
- Avg Discipline Index (global)
- Monthly Revenue (MRR)
- Infrastructure Cost Estimate
- System Error Rate
Data source:
- Aggregated vendorMetrics collection
- Not raw institute reads

# 2️⃣ INSTITUTES MANAGEMENT
Purpose:
Control tenants.
Table columns:
- Institute Name
- License Layer (L0–L3)
- Active Students
- Monthly Usage
- Last Active Date
- Payment Status
- Risk Profile (optional)
- Stability Index (if L3)
Actions:
- View Institute
- Suspend Institute
- Upgrade/Downgrade License
- Extend License
- Force Archive
- Delete (hard guard)
This interacts with:
institutes/{id}
institutes/{id}/license

# 3️⃣ LICENSING & SUBSCRIPTION CONTROL
This connects Stripe + license object.
Displays:
- Subscription Status
- Billing Cycle
- Next Invoice Date
- Payment Failures
- Manual Override Option
Must include:
- Webhook log viewer
- License change history

# 4️⃣ GLOBAL CALIBRATION CONTROL (CORE FEATURE)
This is your moat.
Structure:
Calibration
│
├── Current Global Model
├── Parameter Editor
├── Calibration Simulation Engine
├── Impact Preview
├── Push to Selected Institutes
└── Version History

# 🔥 4A️⃣ Parameter Editor
Editable parameters:
Risk weights:
- GuessWeight
- PhaseDeviationWeight
- EasyNeglectWeight
- HardBiasWeight
- ConsecutiveWrongWeight
Thresholds:
- GuessFactor per difficulty
- Phase tolerance %
- Hard bias deviation allowance
- Stability variance thresholds
Timing multipliers:
- MinTime multiplier
- MaxTime multiplier
Guardrails:
- Weights must sum to 1
- Ranges restricted

# 🔥 4B️⃣ CALIBRATION SIMULATION ENGINE (CRITICAL)
This is where your competitive advantage lives.
Purpose:
Simulate impact of new calibration model on historical data.
Simulation modes:
- Single institute
- Multiple selected institutes
- All institutes
Simulation inputs:
- Stored studentYearMetrics
- Stored runAnalytics
- Stored risk components
- Stored discipline components
⚠ IMPORTANT:
It must NEVER recompute raw sessions.
It must use stored components only.

## Simulation Flow
User edits weights → clicks “Simulate”
System:
1. Fetch selected institutes’ summary docs
2. Apply new weight model
3. Recompute:
  1. riskScore
  2. disciplineIndex
  3. risk cluster assignment
4. Generate comparison:
Metric	Before	After	Delta
% Stable	42%	36%	-6%
% Impulsive	18%	24%	+6%
Avg Discipline	72	65	-7

Also show:
- Heatmap shift
- Cluster movement
- Per-batch delta

# 🔥 4C️⃣ IMPACT COMPARISON VISUALS
Must show:
- Risk distribution shift
- Discipline shift
- High-risk cluster change
- Controlled Mode delta shift
- Estimated alert increase/decrease
This helps you decide if new model is:
- Too aggressive
- Too lenient
- Balanced

# 🔥 4D️⃣ PUSH TO SELECTED INSTITUTES
Options:
- Apply globally
- Apply to selected
- Schedule activation date
- Draft mode only
Every push creates:
calibrationVersions/{versionId}
Each run stores:
run.calibrationVersion
Never retroactively mutate historical metrics.

# 🔥 4E️⃣ VERSION HISTORY
Shows:
- Version ID
- Created date
- Changed parameters
- Affected institutes
- Activated date
- Rolled back?
Allows rollback.

# 5️⃣ CROSS-INSTITUTE INTELLIGENCE
This is aggregated analytics across all institutes.
Displays:
- Avg discipline index by exam type
- Risk distribution by region (if applicable)
- Hard bias frequency global
- Easy neglect frequency global
- Controlled Mode effectiveness global
- Topic weakness cluster across institutes
This is your macro intelligence layer.
Data source:
vendorAggregates collection (precomputed nightly)

# 6️⃣ REVENUE & BUSINESS METRICS
Shows:
- Monthly recurring revenue
- Layer distribution (how many L0, L1, etc)
- Upgrade conversion rates
- Churn rate
- Average revenue per institute
- Active student growth

# 7️⃣ SYSTEM HEALTH & COST MONITORING
Displays:
- Firestore read/write count
- Cloud Function invocation count
- BigQuery storage size
- Hosting bandwidth
- Estimated monthly cost
- Error rate
- Failed function count
This connects to monitoring logs.

# 8️⃣ GLOBAL FEATURE FLAGS
Allows:
- Enable beta features
- Enable experimental risk engine
- Enable new UI
- Rollout percentage
Flag stored in:
globalFeatureFlags/{flagName}

# 9️⃣ AUDIT & ACTIVITY LOGS
Tracks:
- License changes
- Calibration pushes
- Institute suspension
- Feature flag changes
- Manual overrides
Must be immutable.

# 🔟 DATA EXPORT & BACKUP
Allows:
- Export platform metrics
- Export institute data
- Trigger manual backup
- Restore simulation (if needed)

# 🧠 ARCHITECTURAL IMPLICATIONS
Vendor dashboard requires:
- Global collections:
  - vendorMetrics
  - vendorAggregates
  - calibrationVersions
  - globalFeatureFlags
  - auditLogs
- Strict RBAC
- Strong Firestore rules
- Separate middleware enforcement

# 🧱 NEW SECTIONS ADDED TO MASTER BLUEPRINT
Add to master list:
37️⃣ Vendor Dashboard Architecture
38️⃣ Calibration Simulation Engine Architecture
39️⃣ Cross-Institute Intelligence Aggregation Model
40️⃣ Vendor Aggregation Pipeline (nightly job)
41️⃣ Global Feature Flag Framework

# 🧠 STRATEGIC NOTE
The simulation engine makes your SaaS:
- Data network driven
- Self-improving
- Hard to copy
- Hard to replace
This is your moat.

# 🎯 Next Decision
Now we have defined:
- Admin Portal
- Student Portal
- Test Portal
- Vendor Portal
- Director (inside Admin L3)
Now we can move to:
### 🧱 Multi-Tenancy Isolation Model (Full Engineering Definition)
Because now we know:
- All actors
- All portals
- All global collections
This isolation model must support everything we defined.

Confirm:
Shall we now move to
🧱 Multi-Tenancy Isolation Model (Enterprise Engineering Spec)?
This is the foundation of everything.

With the above additions, now give me the full master blueprint sections lists. Complete lists

Excellent.
Now we formalize the Test Portal (Execution Engine) — JEE-Mains Style Implementation with:
- Instruction screen first
- Built-in scientific calculator
- JEE-style navigation palette
- 99% JEE-Mains visual mimic (UI structure only, not branding)
- Layer-based enforcement engine intact
- Server-authoritative timing
- Token-isolated execution
This is production-grade specification.

# 🧪 TEST PORTAL — FINAL ARCHITECTURE
Domain: exam.yourdomain.com
Frontend: Separate build (isolated app)
Design Language: JEE Main-style exam UI

# 1️⃣ ENTRY FLOW (UPDATED)
Student clicks Start Test
Backend:
1. Validate assignment window
2. Validate student active status
3. Ensure no parallel active session
4. Create session:
  runs/{runId}/sessions/{sessionId}
5. Attach:
  1. templateSnapshot
  2. phaseConfigSnapshot (if L2)
  3. timingProfile
  4. mode
  5. license flags
6. Return signed short-lived JWT
7. Redirect to:
https://exam.yourdomain.com/session/{sessionId}?token=xyz
Exam portal validates token server-side before loading.

# 2️⃣ FIRST SCREEN — INSTRUCTIONS PAGE (MANDATORY)
This must appear BEFORE test loads.
Structure (JEE-style):

## 📝 Instructions Screen Layout
Sections:
1. General Instructions
2. Marking Scheme
3. Question Palette Explanation
4. Navigation Instructions
5. Mode-Specific Instructions (Layer-aware)
6. Declaration Checkbox
7. “Start Test” Button

### Example Sections
General Instructions
- Total Questions
- Total Duration
- Negative Marking Rule
- Attempt Limit
Question Palette Explanation (Color Legend)
- Gray → Not Visited
- Red → Not Answered
- Green → Answered
- Purple → Marked for Review
- Purple with Tick → Answered & Marked
Must visually match JEE portal structure.

### Mode-Specific Instruction Injection
🟡 L1:
“This test provides pacing guidance but does not restrict navigation.”
🔵 L2 Controlled:
“Minimum time per question will be enforced based on difficulty.”
🔴 Hard Mode:
“You may not revisit questions once answered.”

Checkbox:
☐ I have read and understood the instructions.
Button enabled only after checkbox.

# 3️⃣ MAIN TEST INTERFACE STRUCTURE
(JEE Mains Layout Replica Structure)
┌─────────────────────────────────────────────┐
│ Header │
├───────────────┬─────────────────────────────┤
│ Question │ Question Area │
│ Navigation │ │
│ Palette │ │
├───────────────┴─────────────────────────────┤
│ Footer Controls │
└─────────────────────────────────────────────┘

# 4️⃣ HEADER (JEE STYLE)
Contains:
- Candidate Name
- Subject Tabs (Physics / Chemistry / Mathematics)
- Question Count
- Global Timer (Top Right, Red)
- Phase Indicator (L1+)
- Calculator Button
Timer:
- Server-authoritative
- Sync every 10 seconds
- Visible countdown
- Color turns red at last 10 minutes

# 5️⃣ QUESTION NAVIGATION PALETTE (JEE-IDENTICAL BEHAVIOR)
Left side vertical panel.
Each question displayed as numbered tile.
Color-coded status exactly like JEE:
Status	Color
Not Visited	Gray
Not Answered	Red
Answered	Green
Marked for Review	Purple
Answered + Marked	Purple + Tick

Section tabs above palette.
Must behave like JEE:
- Click number → Jump
- Status updates on save
- Review markers allowed (unless Hard mode disables)

# 6️⃣ QUESTION AREA
Contains:
- Question Image (lazy loaded)
- Answer Options (Radio / Numeric / Matrix)
- Clear Response button
- Mark for Review checkbox
- Save & Next
- Previous

# 7️⃣ BUILT-IN CALCULATOR
Simple scientific calculator.
Accessible via header button.
Popup modal (non-draggable, JEE style).
Functions required:
  - − × ÷
- √ (Square root)
- x²
- ∛ (Cube root)
- x³
- log
- ln
- sin
- cos
- tan
- π
- e
No advanced graphing.
All calculations client-side only.
No history saved to backend.

# 8️⃣ LAYER-SPECIFIC BEHAVIOR ENGINE

## 🟢 L0 — Operational
- Free navigation
- Global timer
- Submit anytime
- No pacing alerts
- No timing gating
- Palette fully clickable

## 🟡 L1 — Diagnostic
Adds:
- Phase indicator (top)
- Yellow pacing advisory banner
- Easy remaining reminder
- Rapid answering advisory
- Submit warning if <50% attempted
No blocking.

## 🔵 L2 — Controlled Mode
Adds enforcement:
### Adaptive Phase Engine Active
Phase displayed:
Phase 1 — Rapid Sweep
Time Remaining: 22:14
### MinTime Enforcement
- Save & Next disabled until MinTime reached
- Visual countdown per question
- Clear message:
“Minimum engagement time: 12s remaining”
### Consecutive Wrong Slowdown
If threshold reached:
3-second forced pause before next question loads
### Overstay Advisory
If student exceeds recommended average.
### Early Submit Confirmation
If discipline index provisional low:
Modal:
“You have unanswered Easy questions. Are you sure?”

## 🔴 Hard Mode
Strict enforcement:
- MinTime AND MaxTime enforced
- Auto-lock after MaxTime
- Sequential navigation only
- No revisiting (configurable)
- Submit only at end (optional)
- No advisory banners
- Minimal UI distractions
This mode feels structured, not guided.

# 9️⃣ ADAPTIVE PHASE ENGINE (L2)
On session start:
Load:
phaseConfigSnapshot
timingProfile
difficultyDistribution
Engine tracks:
- Phase adherence %
- Overspend %
- Difficulty compliance
- Skip patterns
Stored incrementally in session doc.
Never computed in real-time UI.

# 🔟 SESSION STATE MACHINE
States:
- created
- started
- active
- submitted
- expired
- terminated
Server authoritative timer.
Refresh resumes session.
Disconnect logic:
- Local IndexedDB cache
- Auto sync on reconnect
- Auto-submit on expiry

# 1️⃣1️⃣ HOT–WARM–COLD ALIGNMENT
During test:
HOT:
- session doc
- incremental answer updates
On submission:
- runAnalytics updated
- studentYearMetrics updated
- questionAnalytics updated
Archive year:
- export sessions to BigQuery
- keep only summary docs
Test portal never touches BigQuery.

# 1️⃣2️⃣ SECURITY HARDENING
- Signed JWT session token
- Token expiration 15 min refreshable
- Strict CSP
- Disable embedding
- No direct questionId exposure
- Single session enforcement
- Anti-tamper timestamp validation
- Server-validated MinTime/MaxTime
No trust in frontend.

# 1️⃣3️⃣ PERFORMANCE RULES
- Preload next question image
- Lazy load large images
- Batch write answers every 5–10 sec
- Heartbeat ping every 20 sec
- Max 1 read per question load
- No analytics queries

# 1️⃣4️⃣ JEE-STYLE VISUAL RULES
To achieve 99% similarity (without copying brand elements):
- White background
- Blue section headers
- Red countdown timer
- Left vertical palette
- Square question buttons
- Instruction page layout identical structure
- Simple sans-serif typography
- Minimal animation
- Modal confirmations similar structure
Remove:
- Any NTA branding
- Logos
- Copyright text
- Exact fonts
Structure only, not trademark elements.

# FINAL TEST PORTAL SUMMARY
You now have:
✔ Mandatory instruction screen
✔ Scientific calculator
✔ JEE-style navigation palette
✔ 99% structural UI similarity
✔ Layer-based enforcement engine
✔ Adaptive phase logic
✔ Min/Max timing enforcement
✔ Secure token-based isolation
✔ Server-authoritative timing
✔ HOT-only data access
Your execution engine is now:
Operational (L0)
Diagnostic (L1)
Controlled (L2)
Strict (Hard Mode)
Fully enterprise-grade.

Next engineering layer options:
1. 🔌 Complete API endpoint contract (backend routes)
2. 🧠 Real-time enforcement engine pseudo-code
3. 🏗 Microservice architecture map
4. 🔐 Security threat model
5. 📊 Full database collection tree
Tell me which layer to engineer next.

# 🔵 PHASE 2 — EXECUTION ENGINE CORE

## 9️⃣ Submission Engine Event Flow
- Session lifecycle
- Atomic submission flow
- Idempotency control
- Concurrency protection
- Failure handling

## 🔟 Session Write Batching Logic
- Write interval
- Local buffer strategy
- Conflict resolution
- Offline recovery
- Write optimization rules

## 1️⃣1️⃣ Timing Engine Architecture
- Difficulty-based timing windows
- MinTime enforcement
- MaxTime enforcement
- Mode-based restrictions

## 1️⃣2️⃣ Adaptive Phase Engine Architecture
- Phase split snapshot
- Enforcement logic
- Phase transition tracking
- Phase adherence metrics

# 🟡 PHASE 5 — COMMERCIAL & LICENSING LAYER

## 2️⃣3️⃣ Licensing Object Architecture
- Feature flags
- Eligibility flags
- Layer mapping
- Student limit enforcement
- Vendor override
## 2️⃣7️⃣ Global Feature Flag Framework
- Beta release flags
- Experimental engine flags
- Controlled rollout logic
- Canary release mechanism

# 🟣 PHASE 4 — BASIC DATA STABILITY VERSIONING
## 2️⃣2️⃣ System-Wide Versioning Strategy
- Template versioning
- Question versioning
- Risk model versioning
- Calibration versioning
- Feature version flags
## 2️⃣1️⃣ Schema Evolution & Migration Strategy
- Document version field
- Backward compatibility policy
- Migration function framework
- Data integrity checks

# 🧠 PHASE 5 — BEHAVIORAL INTELLIGENCE LAYER
## 1️⃣3️⃣ Risk Engine Architecture
- Weight normalization
- Risk score formula
- Cluster assignment
- Discipline index computation
- Controlled mode delta logic

## 1️⃣4️⃣ Pattern Engine Rule Architecture
- Rush detection
- Easy neglect detection
- Hard bias detection
- Skip burst detection
- Consecutive wrong detection
- Rolling window logic
- Escalation triggers
## 1️⃣6️⃣ Calibration Simulation Engine
- Parameter editor
- Simulation model
- Risk recalculation logic
- Impact comparison engine
- Batch comparison
- Versioned model preview
- No raw session recomputation

## 1️⃣7️⃣ Global Calibration Versioning Strategy
- Calibration version storage
- Activation scheduling
- Institute-specific override
- Rollback mechanism
## 1️⃣5️⃣ AI Summary Pipeline (Cost-Controlled)
- Monthly student summary
- Monthly batch summary
- Prompt template system
- Token cost minimization
- Batch processing
- Caching strategy

Unified System Event & Trigger Topology -Master Operational Flow Graph
Excellent.
Now we construct the Unified System Event & Trigger Topology — Master Operational Flow Graph.
This is the final architectural layer.
It defines:
- Every event
- Every trigger
- Every write
- Every derived computation
- Every async process
- Every boundary between engines
- Every isolation layer
- Every archive transition
- Every vendor-level aggregation
After this, your blueprint is structurally complete.

# 🧠 SYSTEM ARCHITECTURE TIERS
We divide the system into 7 event domains:
1️⃣ Content Domain
2️⃣ Template Domain
3️⃣ Assignment Domain
4️⃣ Session Execution Domain
5️⃣ Post-Submission Processing Domain
6️⃣ Vendor Intelligence Domain
7️⃣ Archive & Lifecycle Domain
Each domain has deterministic triggers.

# 🏗 MASTER EVENT FLOW (HIGH LEVEL)
Question Upload
      ↓
Template Creation
      ↓
Assignment Creation
      ↓
Session Start
      ↓
Session Active Writes
      ↓
Session Submission
      ↓
Analytics Engine
      ↓
Risk Engine
      ↓
Pattern Engine
      ↓
Insights Engine
      ↓
Governance Snapshot (L3)
      ↓
Vendor Aggregation
      ↓
Billing Meter Update
      ↓
Archive (Year End)
Now we expand each.

# 1️⃣ CONTENT DOMAIN FLOW
## Event: ZIP Upload Confirmed
Trigger:
questions/{questionId} created
Cloud Function:
- Validate schema
- Normalize tags
- Generate searchTokens
- Increment chapter counters
- Update distribution summary
- Write questionAnalytics doc (initialized)
Output Collections:
questions
questionAnalytics
tagDictionary
chapterDictionary
auditLogs
No student metrics touched.

# 2️⃣ TEMPLATE DOMAIN FLOW
## Event: Template Created
Trigger:
tests/{testId} created
Cloud Function:
- Snapshot difficulty distribution
- Snapshot timing profile
- Snapshot phase config
- Calculate template fingerprint
- Store templateAnalytics stub
- Write audit log
After first assignment:
Lock structure
No session created yet.

# 3️⃣ ASSIGNMENT DOMAIN FLOW
## Event: Assignment Created
Trigger:
runs/{runId} created
Actions:
- Snapshot template
- Snapshot license layer
- Snapshot calibration version
- Snapshot risk model version
- Validate mode allowed
- Write runAnalytics stub
- Update usageMeter (planned capacity)
State: scheduled

# 4️⃣ SESSION EXECUTION DOMAIN
## Event: Student Clicks Start
API:
POST /exam/start
Backend:
- Validate window
- Validate license
- Validate student active
- Validate no active session
- Create session document
- Return signed token
Session State:
created → started → active

## Event: Periodic Write (every N seconds)
Client:
- Batch answer writes
- Update lastHeartbeat
- No analytics computed

# 5️⃣ SESSION SUBMISSION FLOW (CRITICAL PATH)
## Event: Submit Clicked
Atomic API:
POST /exam/submit
Backend Transaction:
1. Validate session not submitted
2. Lock session
3. Compute raw score
4. Compute accuracy
5. Compute time metrics
6. Write final session doc
7. Increment run-level sharded counter
Session State:
submitted
Return success to student immediately.
All heavy processing async.

# 6️⃣ POST-SUBMISSION ENGINE FLOW
Triggered by:
sessions/{sessionId} update (status=submitted)
Cloud Function Pipeline:

## Step A — Run Analytics Engine
Updates:
runAnalytics/{runId}
Computes:
- Avg Raw %
- Avg Accuracy %
- Std deviation
- Distribution histogram
- Phase adherence avg
- Difficulty performance

## Step B — Question Analytics Engine
For each question in session:
Update:
questionAnalytics/{questionId}
Sharded increment:
- Correct count
- Incorrect count
- Avg time
- Overstay rate
- Guess rate

## Step C — StudentYearMetrics Engine
Update:
studentYearMetrics/{studentId}
Compute:
- Rolling avg raw %
- Rolling avg accuracy %
- Discipline index
- Risk score
- Phase adherence rolling
- Guess probability
- Controlled mode delta

## Step D — Risk Engine
Triggered by StudentYearMetrics update.
Compute:
- RiskScore
- RiskCluster
- DisciplineIndex
Store snapshot with riskModelVersion.

## Step E — Pattern Engine
Evaluate rolling window:
- Rush detection
- Easy neglect
- Hard bias
- Skip burst
- Consecutive wrong
- Escalation triggers
Store patternFlags in:
studentYearMetrics

## Step F — Insights Engine
Generate:
- Student insights snapshot
- Run insights snapshot
- Batch-level insights
Store in:
insightSnapshots

## Step G — Notification Queue
If enabled:
Create:
emailQueue/{jobId}
Email processor handles async.

# 7️⃣ BILLING & USAGE FLOW
Triggered by:
- Student activated
- Student archived
- Assignment created
Update:
usageMeter/{cycleId}
Calculate:
- Active students
- Peak students
- Billing tier compliance
Stripe webhook:
On payment success:
- Update license object
- Write licenseHistory
- Write audit log

# 8️⃣ VENDOR AGGREGATION FLOW
Triggered nightly:
Aggregate:
- Institute-level stability
- Layer distribution
- Adoption score
- Revenue metrics
- Churn probability
Store:
vendorAggregates/{instituteId}
vendorRevenueSnapshots/{month}
Never raw sessions.

# 9️⃣ CALIBRATION FLOW
## Event: New Calibration Activated
Vendor action:
calibrationVersions/{version} activated
For each institute:
- Update calibrationVersion
- Write calibrationHistory
- Future sessions use new weights
No retroactive recalculation.

# 🔟 GOVERNANCE SNAPSHOT FLOW
Triggered monthly:
For each institute:
- Aggregate runAnalytics
- Aggregate studentYearMetrics
- Compute Stability Index
- Compute Execution Integrity
- Compute Risk distribution
- Store immutable snapshot
governanceSnapshots/{year_month}

# 11️⃣ ARCHIVE FLOW (YEAR END)
Triggered manually in Settings:
Archive Academic Year
Pipeline:
1. Freeze runs
2. Export sessions to BigQuery
3. Generate final governance snapshot
4. Reset HOT collections
5. Retain summary docs
6. Mark academicYear archived
7. Write audit log
No session deletion.

# 12️⃣ SEARCH INDEX FLOW
On question create/update:
- Generate searchTokens
- Update tagDictionary
- Update chapterDictionary
No full scan required.

# 13️⃣ SIMULATION FLOW
Vendor simulation:
- Create sim institute
- Generate synthetic students
- Generate synthetic sessions
- Trigger full pipeline
- Generate simulation report
- No billing impact

# 14️⃣ FAILURE RECOVERY FLOW
If submission fails:
- Transaction rollback
- Idempotency key ensures no duplicate
- Retry allowed
If analytics function fails:
- Retry via Cloud Tasks
- Dead-letter queue
- No impact on student submission

# 15️⃣ DATA PARTITION FLOW
HOT:
- Current academic year
- Active sessions
- studentYearMetrics
- runAnalytics
WARM:
- Completed runs
- templateAnalytics
COLD:
- BigQuery session archive
- Governance snapshots
Exam portal never touches WARM/COLD.

# 16️⃣ SECURITY ENFORCEMENT FLOW
Every API request passes through:
1. Auth validation
2. Tenant guard
3. Role guard
4. License guard
5. Layer guard
6. Mode guard
Before reaching handler.

# 17️⃣ FULL MASTER TOPOLOGY (COMPRESSED VIEW)
UPLOAD
  ↓
Question Validation
  ↓
Template Snapshot
  ↓
Assignment Snapshot
  ↓
Session Created
  ↓
Session Writes
  ↓
Submission Transaction
  ↓
RunAnalytics Update
  ↓
QuestionAnalytics Update
  ↓
StudentYearMetrics Update
  ↓
Risk Engine
  ↓
Pattern Engine
  ↓
Insights Snapshot
  ↓
Email Queue
  ↓
Vendor Aggregates (Nightly)
  ↓
Governance Snapshot (Monthly)
  ↓
Archive (Year End)
Every arrow = deterministic trigger.
No circular dependencies.
No raw session reads in dashboards.
No retroactive mutation.
All versioned.
All auditable.

# 🏁 FINAL ARCHITECTURAL COMPLETION STATUS
You now have:
✔ Multi-tenancy model
✔ RBAC architecture
✔ Firestore schema
✔ Security rules
✔ API contract
✔ Routing map
✔ Middleware enforcement
✔ Index strategy
✔ Session engine
✔ Timing engine
✔ Phase engine
✔ Risk engine
✔ Pattern engine
✔ AI summary pipeline
✔ Calibration engine
✔ Versioning system
✔ Licensing architecture
✔ Billing automation
✔ Usage metering
✔ Vendor dashboard
✔ Feature flag framework
✔ Email system
✔ Notification engine
✔ Monthly statement generator
✔ DevOps architecture
✔ Monitoring & logging
✔ Scaling & cost model
✔ Performance benchmarking
✔ Disaster recovery
✔ Audit & compliance
✔ CDN delivery
✔ Search architecture
✔ Simulation engine
✔ Business intelligence
✔ Unified system topology

You now possess a complete enterprise SaaS blueprint.
From here, the next phase is:
🔹 Convert this into codex-ready structured prompts
🔹 Generate repository skeleton
🔹 Define module-by-module implementation prompts
🔹 Begin staged development
Tell me the next step you want:
1. Convert blueprint into codex prompts
2. Generate project folder structure
3. Define Cloud project setup steps
4. Begin with core backend foundation code
5. Build frontend architecture first
We now move from architecture to execution.

# 🟠 PHASE 6 — COMMUNICATION & NOTIFICATION

## 2️⃣8️⃣ Email Queue Architecture
- Email job document schema
- Background processor
- Retry policy
- Failure state handling

## 2️⃣9️⃣ Notification Policy Engine
- Layer-based notification logic
- Parent email filter rules
- Batch processing
- Selective sending control

## 3️⃣0️⃣ Monthly Statement Generator
- Student summary PDF
- Batch summary
- Guardian-safe filtering
- AI summary integration

# 🟠 PHASE 7 — DATA STORAGE AND INTELLIGENCE
## 1️⃣8️⃣ HOT–WARM–COLD Partition Model
- Current academic year handling
- Archive trigger rules
- Snapshot generation
- Data reset boundaries

## 1️⃣9️⃣ BigQuery Archive Schema
- Session export table structure
- Partitioning by year/month
- Governance snapshot table
- Cross-institute aggregate table

## 2️⃣0️⃣ Governance Snapshot Model
- Monthly snapshot structure
- Longitudinal comparison logic
- Stability index computation
- Immutable export format

# 🟠 PHASE 8 — COMMERCIAL EXPANSION AND VENDOR LAYER
## 2️⃣5️⃣ Usage Metering Engine
- Active student calculation
- Billing cycle aggregation
- Over-limit detection
- Alert triggers

## 2️⃣4️⃣ Payment & Subscription Automation
- Stripe integration
- Checkout flow
- Webhook processing
- License auto-update
- Payment failure handling
## 2️⃣6️⃣ Vendor Dashboard Architecture
- Platform overview
- Institutes management
- Licensing control
- Calibration control
- Cross-institute intelligence
- Revenue metrics
- System health
- Audit logs
## 4️⃣0️⃣ Business Intelligence Layer (Vendor Side)
- Revenue metrics
- Layer distribution
- Upgrade conversion
- Churn tracking
- Adoption tracking

# 🟠 PHASE 9 — DEVOPS SAFETY AND SCALE
## 3️⃣1️⃣ DevOps & Deployment Architecture
- Dev project
- Staging project
- Production project
- Environment variables
- CI/CD flow

## 3️⃣2️⃣ Monitoring & Logging Architecture
- Cloud logging
- Error reporting
- Audit logging
- Cost monitoring

## 3️⃣3️⃣ Scaling & Cost Projection Model
- Firestore read/write modeling
- BigQuery cost estimation
- Hosting bandwidth model
- Growth forecast simulation

## 3️⃣4️⃣ Performance Benchmarking Model
- Load simulation
- Concurrent session testing
- Write throughput testing
- Dashboard read testing

## 3️⃣5️⃣ Disaster Recovery & Backup Strategy
- Scheduled Firestore export
- BigQuery backup
- Restore test plan
- Downtime minimization

## 3️⃣6️⃣ Audit & Compliance Framework
- Action logging
- License change logs
- Calibration push logs
- Override logs
- Data retention compliance
- User data export request handling

# 🟠 PHASE 10 — INFRASTRUCTURE AND EXPERIENCE OPTIMISATION
## 3️⃣7️⃣ CDN & Asset Delivery Strategy
- Question image caching
- Signed URLs
- Video link handling
- Static optimization

## 3️⃣8️⃣ Search Architecture
- Question search indexing
- Student filtering optimization
- Text search support
- Vendor search tools

## 3️⃣9️⃣ Synthetic Data Simulation Engine
- Student simulation
- Risk cluster simulation
- Archive simulation
- Load test generation