Excellent.
Now I will give you the complete, unified, enterprise-grade master blueprint list including:
- Admin Portal
- Student Portal
- Test Portal
- Vendor Portal
- Director (L3 inside Admin)
- Backend architecture
- Intelligence layer
- Commercial layer
- DevOps & safety
- Data strategy
- Long-term evolution
This is your final master system blueprint structure.
Nothing important will be missing after this.

# 🏗 COMPLETE ENTERPRISE MASTER BLUEPRINT
(Structured in Logical Build Order)

Excellent.
Now I will give you true beginner-level, step-by-step instructions to complete Phase 0.
We will assume:
• You use Linux at home
• You use Windows at office
• You are non-technical
• Everything must stay cloud-based
• You want testing to be free
• Production code must not change later
We will go slow and structured.

# 🟢 PHASE 0 — STEP-BY-STEP EXECUTION GUIDE

# STEP 1 — Create Google Cloud & Firebase Projects
### 1.1 Create Google Account (if not already)
Use a dedicated email for this product (not personal Gmail).
Example:
parabolic.platform@gmail.com

### 1.2 Go to Firebase Console
Open:
https://console.firebase.google.com
Click:
➕ Add Project
Create:
### Project 1 (Development)
Name:
parabolic-dev
Disable Google Analytics (for now).

### Project 2 (Production)
Create another project:
parabolic-prod
Do not use it yet.

# STEP 2 — Enable Required Services (In DEV Project)
Inside parabolic-dev:
Enable:
### 2.1 Firestore
Go to:
Build → Firestore Database → Create database
Choose:
• Native mode
• Region closest to India (e.g., asia-south1)

### 2.2 Authentication
Build → Authentication → Get Started
Enable:
• Email/Password

### 2.3 Hosting
Build → Hosting → Get Started

### 2.4 Cloud Functions
No setup needed now — will activate when we deploy.

### 2.5 Cloud Storage
Build → Storage → Get Started

### 2.6 BigQuery
In Firebase → Integrations → Link BigQuery
(Free until you use it.)

### 2.7 Upgrade to Blaze Plan
Go to:
Billing → Upgrade to Blaze
Important:
You will NOT be charged unless you exceed free quota.
Without Blaze:
• Cloud Functions won’t deploy
• Stripe webhooks won’t work
Cost while idle: ₹0–₹100

# STEP 3 — Install Required Tools (Linux & Windows)
Do this on BOTH machines.

## 3.1 Install Node.js
Go to:
https://nodejs.org
Download LTS version.
Install.
Check installation:
Open terminal (Linux) or CMD (Windows):
node -v
npm -v
You must see version numbers.

## 3.2 Install Firebase CLI
In terminal:
npm install -g firebase-tools
Then login:
firebase login
It will open browser → login with your project email.

# STEP 4 — Create Your Project Folder (Monorepo Setup)
Create a new folder anywhere:
Example:
Linux:
/home/yourname/parabolic-platform
Windows:
C:\Users\YourName\parabolic-platform
Open terminal inside that folder.
Run:
firebase init
Select:
✔ Firestore
✔ Functions
✔ Hosting
✔ Emulators
Choose:
Project: parabolic-dev
When asked:
Functions language:
→ JavaScript (simpler for now)
Use ESLint?
→ Yes
Use default file names?
→ Yes

After this, your folder should look like:
functions/
public/
firebase.json
.firebaserc
We will improve structure next.

# STEP 5 — Convert Into Proper Monorepo Structure
Now manually create:
/apps
/apps/admin
/apps/student
/apps/exam
/apps/vendor
/shared
/config
/docs
Your folder structure should now look like:
parabolic-platform
│
├── apps
│ ├── admin
│ ├── student
│ ├── exam
│ └── vendor
│
├── functions
├── shared
├── config
├── docs
├── firebase.json
└── .firebaserc

# STEP 6 — Setup React for Admin Portal (Test Setup)
Inside /apps/admin:
Run:
npm create vite@latest
Choose:
• React
• JavaScript
Then:
cd admin
npm install
npm run dev
If browser opens → good.
Stop server (Ctrl + C).
Repeat later for student, exam, vendor.
For now just test one.

# STEP 7 — Setup Environment Variables
In root folder create:
.env.development
.env.production
Inside .env.development write:
VITE_FIREBASE_PROJECT_ID=parabolic-dev
VITE_FIREBASE_API_KEY=your_key_here
Where to get keys?
Firebase → Project Settings → General → Your apps → Web App → Add Web App
Register web app for DEV project.
Copy config values.
Paste into .env.development.
Do NOT commit .env.production to Git later.

# STEP 8 — Setup Firebase Emulator
In project root:
firebase emulators:start
It should show:
• Firestore emulator
• Functions emulator
• Hosting emulator
If it runs → good.
Stop it.

# STEP 9 — Test Full Deploy (Important)
In root folder:
firebase deploy
It will deploy:
• Hosting
• Firestore rules
• Functions (empty)
• Indexes
After deployment, you will see hosting URL.
Open it.
If default page loads → infrastructure works.

# STEP 10 — Initialize Git (VERY IMPORTANT)
In root:
git init
git add .
git commit -m "Phase 0 completed"
Create GitHub repo.
Push:
git remote add origin YOUR_REPO_URL
git push -u origin main

# STEP 11 — Verify You Can Work From Both Machines
On second machine:
git clone YOUR_REPO_URL
cd parabolic-platform
npm install
firebase login
firebase use parabolic-dev
Run:
firebase emulators:start
If it works → Phase 0 is correctly portable.

# 🎯 PHASE 0 CHECKLIST
You are done when:
✔ Two Firebase projects exist (dev + prod)
✔ Blaze plan enabled
✔ Firestore + Auth + Hosting active
✔ Monorepo created
✔ React app runs
✔ Firebase emulator runs
✔ Deploy works
✔ Git works on both machines

# 🚨 DO NOT PROCEED TO PHASE 1 UNTIL:
You can:
• Deploy
• Roll back
• Switch machines
• Run emulator
• Login successfully

# 💰 Cost During Phase 0
Expected:
₹0 – ₹150 per month max
Because:
• No heavy reads
• No BigQuery usage
• No Cloud Functions heavy load

# 🧠 Important Advice
Do NOT:
❌ Build execution logic yet
❌ Write risk engine
❌ Write vendor dashboard
❌ Touch BigQuery
Phase 0 is only foundation.

If you want next:
We proceed to:
Phase 1 — Multi-Tenancy + RBAC Freeze (Engineering-Level Setup)
Tell me when Phase 0 is completed.

# 🟢 PHASE 1 — CORE FOUNDATIONAL ARCHITECTURE
These must be frozen before any coding.

## 1️⃣ Multi-Tenancy Isolation Model
- Tenant scoping model
- Institute ID propagation
- Query isolation pattern
- Cross-tenant protection
- Tenant enforcement middleware
- Isolation testing strategy

## 2️⃣ Identity & RBAC Architecture
- Roles:
  - Student
  - Teacher
  - Admin
  - Director (L3)
  - Vendor
- Custom claims model
- Permission matrix
- Portal access mapping
- Role escalation safeguards

## 3️⃣ Complete Firestore Tree Schema
- Global collections
- Institute-scoped collections
- Academic year partitioning
- Session subcollections
- Analytics collections
- Version fields
- Calibration fields
- Audit logs
- Email queue
- Vendor aggregates

## 4️⃣ Firestore Security Rules (Fully Written)
- Tenant isolation rules
- Role-based rules
- Session isolation
- License enforcement
- Immutable document guards
- Write validation rules
- Vendor-only sections

## 5️⃣ API Endpoint Contract
- Admin endpoints
- Student endpoints
- Exam endpoints
- Vendor endpoints
- Request schema
- Response schema
- Error codes
- Validation expectations

## 6️⃣ Routing Map (All Portals)
### Admin Portal Routes
- /admin/overview
- /admin/students
- /admin/tests
- /admin/assignments
- /admin/analytics
- /admin/insights
- /admin/governance (L3 only)
- /admin/settings
- /admin/licensing
### Student Portal Routes
- /student/dashboard
- /student/my-tests
- /student/performance
- /student/insights
- /student/discipline
- /student/profile
### Exam Portal Routes
/session/{sessionId}
### Vendor Portal Routes
- /vendor/overview
- /vendor/institutes
- /vendor/licensing
- /vendor/calibration
- /vendor/intelligence
- /vendor/revenue
- /vendor/system-health
- /vendor/audit

## 7️⃣ Middleware Enforcement Rules
- Role guard
- License guard
- Layer guard
- Mode restriction guard
- Tenant guard
- Vendor-only guard

## 8️⃣ Firestore Index Strategy
- Composite index matrix
- Query approval policy
- Pagination enforcement
- Read-limit guardrails
- Vendor aggregate index plan

# 🔵 PHASE 2 — EXECUTION ENGINE CORE

## 9️⃣ Submission Engine Event Flow
- Session lifecycle
- Atomic submission flow
- Idempotency control
- Concurrency protection
- Failure handling

## 🔟 Session Write Batching Logic
- Write interval
- Local buffer strategy
- Conflict resolution
- Offline recovery
- Write optimization rules

## 1️⃣1️⃣ Timing Engine Architecture
- Difficulty-based timing windows
- MinTime enforcement
- MaxTime enforcement
- Mode-based restrictions

## 1️⃣2️⃣ Adaptive Phase Engine Architecture
- Phase split snapshot
- Enforcement logic
- Phase transition tracking
- Phase adherence metrics

# 🧠 PHASE 3 — BEHAVIORAL INTELLIGENCE LAYER

## 1️⃣3️⃣ Risk Engine Architecture
- Weight normalization
- Risk score formula
- Cluster assignment
- Discipline index computation
- Controlled mode delta logic

## 1️⃣4️⃣ Pattern Engine Rule Architecture
- Rush detection
- Easy neglect detection
- Hard bias detection
- Skip burst detection
- Consecutive wrong detection
- Rolling window logic
- Escalation triggers

## 1️⃣5️⃣ AI Summary Pipeline (Cost-Controlled)
- Monthly student summary
- Monthly batch summary
- Prompt template system
- Token cost minimization
- Batch processing
- Caching strategy

## 1️⃣6️⃣ Calibration Simulation Engine
- Parameter editor
- Simulation model
- Risk recalculation logic
- Impact comparison engine
- Batch comparison
- Versioned model preview
- No raw session recomputation

## 1️⃣7️⃣ Global Calibration Versioning Strategy
- Calibration version storage
- Activation scheduling
- Institute-specific override
- Rollback mechanism

# 🟣 PHASE 4 — DATA & STORAGE INTELLIGENCE

## 1️⃣8️⃣ HOT–WARM–COLD Partition Model
- Current academic year handling
- Archive trigger rules
- Snapshot generation
- Data reset boundaries

## 1️⃣9️⃣ BigQuery Archive Schema
- Session export table structure
- Partitioning by year/month
- Governance snapshot table
- Cross-institute aggregate table

## 2️⃣0️⃣ Governance Snapshot Model
- Monthly snapshot structure
- Longitudinal comparison logic
- Stability index computation
- Immutable export format

## 2️⃣1️⃣ Schema Evolution & Migration Strategy
- Document version field
- Backward compatibility policy
- Migration function framework
- Data integrity checks

## 2️⃣2️⃣ System-Wide Versioning Strategy
- Template versioning
- Question versioning
- Risk model versioning
- Calibration versioning
- Feature version flags

# 🟡 PHASE 5 — COMMERCIAL & LICENSING LAYER

## 2️⃣3️⃣ Licensing Object Architecture
- Feature flags
- Eligibility flags
- Layer mapping
- Student limit enforcement
- Vendor override

## 2️⃣4️⃣ Payment & Subscription Automation
- Stripe integration
- Checkout flow
- Webhook processing
- License auto-update
- Payment failure handling

## 2️⃣5️⃣ Usage Metering Engine
- Active student calculation
- Billing cycle aggregation
- Over-limit detection
- Alert triggers

## 2️⃣6️⃣ Vendor Dashboard Architecture
- Platform overview
- Institutes management
- Licensing control
- Calibration control
- Cross-institute intelligence
- Revenue metrics
- System health
- Audit logs

## 2️⃣7️⃣ Global Feature Flag Framework
- Beta release flags
- Experimental engine flags
- Controlled rollout logic
- Canary release mechanism

# 🟠 PHASE 6 — COMMUNICATION & NOTIFICATION

## 2️⃣8️⃣ Email Queue Architecture
- Email job document schema
- Background processor
- Retry policy
- Failure state handling

## 2️⃣9️⃣ Notification Policy Engine
- Layer-based notification logic
- Parent email filter rules
- Batch processing
- Selective sending control

## 3️⃣0️⃣ Monthly Statement Generator
- Student summary PDF
- Batch summary
- Guardian-safe filtering
- AI summary integration

# 🔴 PHASE 7 — DEVOPS, SAFETY & SCALE

## 3️⃣1️⃣ DevOps & Deployment Architecture
- Dev project
- Staging project
- Production project
- Environment variables
- CI/CD flow

## 3️⃣2️⃣ Monitoring & Logging Architecture
- Cloud logging
- Error reporting
- Audit logging
- Cost monitoring

## 3️⃣3️⃣ Scaling & Cost Projection Model
- Firestore read/write modeling
- BigQuery cost estimation
- Hosting bandwidth model
- Growth forecast simulation

## 3️⃣4️⃣ Performance Benchmarking Model
- Load simulation
- Concurrent session testing
- Write throughput testing
- Dashboard read testing

## 3️⃣5️⃣ Disaster Recovery & Backup Strategy
- Scheduled Firestore export
- BigQuery backup
- Restore test plan
- Downtime minimization

## 3️⃣6️⃣ Audit & Compliance Framework
- Action logging
- License change logs
- Calibration push logs
- Override logs
- Data retention compliance
- User data export request handling

# 🟤 PHASE 8 — INFRASTRUCTURE & EXPERIENCE

## 3️⃣7️⃣ CDN & Asset Delivery Strategy
- Question image caching
- Signed URLs
- Video link handling
- Static optimization

## 3️⃣8️⃣ Search Architecture
- Question search indexing
- Student filtering optimization
- Text search support
- Vendor search tools

## 3️⃣9️⃣ Synthetic Data Simulation Engine
- Student simulation
- Risk cluster simulation
- Archive simulation
- Load test generation

## 4️⃣0️⃣ Business Intelligence Layer (Vendor Side)
- Revenue metrics
- Layer distribution
- Upgrade conversion
- Churn tracking
- Adoption tracking

# 📌 COMPLETE SYSTEM ACTOR MAP
Actors:
- Student
- Teacher
- Admin
- Director (L3)
- Vendor
- Stripe
- Email Service
- BigQuery
- Firebase
All accounted for.

# 🧠 FINAL STATUS
You now have:
- 4 portals defined
- All intelligence layers defined
- Commercial layer defined
- DevOps layer defined
- Data layer defined
- Vendor intelligence defined
- Calibration engine defined
- Long-term scalability defined
This is a complete enterprise SaaS blueprint.

Next step:
We now begin locking Phase 1 in order:
1️⃣ Multi-Tenancy Isolation Model
2️⃣ Identity & RBAC
3️⃣ Firestore Tree Schema
Only after these 3 are locked do we generate Codex prompts.

Tell me when you are ready to begin
🧱 Multi-Tenancy Isolation Model (Deep Engineering Definition).