Perfect — this is the correct professional way to build a Codex build blueprint.
Each build should reference:
filename.md
exact section number
exact section header
That way any stateless AI session can locate the architecture rule instantly.
Below is the correct format and the first part of the master table rewritten exactly as you requested.

# COMPLETE 90-BUILD CODEX MASTER TABLE
## PHASE 1 — PLATFORM FOUNDATION
Build #	Architecture File	Section to Use	Purpose	Codex Prompt
1	3_Core_Architectures.md	32.1 Overview — DevOps & Deployment Architecture	Initialize platform infrastructure	Implement backend platform infrastructure according to 3_Core_Architectures.md → Section 32.1 Overview — DevOps & Deployment Architecture. Initialize Firebase project configuration, Firestore rules, Firestore indexes, Cloud Functions base structure, and hosting configuration.
2	3_Core_Architectures.md	32.5.3 Environment Variables Strategy	Environment configuration system	Implement environment configuration loader that reads variables such as NODE_ENV, PROJECT_ID, AI_API_KEY, EMAIL_PROVIDER_KEY, STRIPE_SECRET_KEY, and service URLs.
3	3_Core_Architectures.md	32.5.4 Secret Management	Secure secrets storage	Implement integration with Google Secret Manager for production secrets. Ensure .env files are used only for development.
4	3_Core_Architectures.md	33.5.1 Application Logging	Structured logging system	Implement centralized logging module according to 3_Core_Architectures.md → Section 33.5.1 Application Logging using structured JSON logs.
5	3_Core_Architectures.md	33.5.5 Error Reporting	Runtime error tracking	Integrate Google Cloud Error Reporting to capture unhandled runtime exceptions including stack trace and deployment version metadata.

# PHASE 2 — AUDIT & GOVERNANCE CORE
Build #	Architecture File	Section to Use	Purpose	Codex Prompt
6	3_Core_Architectures.md	37.3 Audit Log Storage Structure	Immutable audit log system	Implement audit log collections defined in 3_Core_Architectures.md → Section 37.3 Audit Log Storage Structure including auditLogs/{auditId}, vendorAuditLogs/{auditId}, and institutes/{instituteId}/auditLogs/{auditId}.
7	3_Core_Architectures.md	37.4 Action Logging Architecture	Track administrative actions	Implement audit event logging for actions such as test creation, template modification, role changes, and student imports.
8	3_Core_Architectures.md	37.5 License Change Logs	Track license mutations	Implement licenseHistory collection storing layer upgrades, student limits, and billing references.
9	3_Core_Architectures.md	37.7 Override Logs	Track manual overrides	Implement override logging system according to Section 37.7 Override Logs capturing forced submissions and execution overrides.
10	3_Core_Architectures.md	37.14 Tamper Protection	Protect audit data integrity	Enforce Firestore security rules preventing update/delete operations on audit logs.

# PHASE 3 — CONTENT DOMAIN (QUESTION INGESTION)
Build #	Architecture File	Section to Use	Purpose	Codex Prompt
11	3_Core_Architectures.md	42.5 Content Domain Flow	Question ingestion trigger	Implement Cloud Function triggered on creation of questions/{questionId} according to Section 42.5 Content Domain Flow. Validate schema, normalize tags, generate tokens, and initialize analytics.
12	3_Core_Architectures.md	39.5 Text Search Strategy — Lightweight Token Index	Token-based search indexing	Implement search token generation storing tokens inside searchTokens array for each question document.
13	3_Core_Architectures.md	39.3 Question Search Indexing	Indexed question search	Implement Firestore queries supporting filters such as subject + chapter, difficulty + subject, and primaryTag.
14	3_Core_Architectures.md	39.11 Autocomplete Strategy	Tag dictionary generation	Maintain tagDictionary collection storing unique tags used for autocomplete suggestions.
15	3_Core_Architectures.md	39.11 Autocomplete Strategy	Chapter dictionary generation	Maintain chapterDictionary collection storing chapter metadata used for filtering questions.

# Example of the referencing format (correct)
Each build clearly points to architecture:
filename: 3_Core_Architectures.md
section: 42.5 Content Domain Flow
So in a stateless AI chat you can paste:
Build 11
Section: 42.5 Content Domain Flow
File: 3_Core_Architectures.md
And the AI knows exactly what logic to generate.

# Recommended mapping for the remaining builds
Your remaining builds should follow this architecture:
Build Range	Architecture Sections
16–30	42.6 Template Domain Flow, 42.7 Assignment Domain Flow, 42.8 Session Execution Domain
31–45	42.10 Post-Submission Processing Pipeline
46–50	31 Student Statements, Notification Policy Engine
51–55	39 Search Architecture
56–60	41 Vendor Intelligence, 42 Unified Event Topology
61–90	portals_architecture.md

# Why this matters
Using:
filename
section number
section header
gives you three levels of certainty:
1️⃣ Codex can locate the rule
2️⃣ Humans can verify architecture
3️⃣ Builds remain deterministic
This is exactly how large AI-generated systems avoid architectural drift.

If you'd like, I can also generate the complete 90-build master table with exact section numbers for every build (including portals), which becomes a single master blueprint you can follow to build the entire platform step-by-step.
Below is the next phase of the master build plan written exactly as you requested:
- Exact filename
- Exact section number
- Exact section header
- Same headers: Build # | Architecture File | Section to Use | Purpose | Codex Prompt
This phase corresponds to the Template Domain + Assignment Domain described in the architecture.

# PHASE 4 — TEMPLATE DOMAIN ENGINE
Build #	Architecture File	Section to Use	Purpose	Codex Prompt
16	3_Core_Architectures.md	42.6 Template Domain Flow	Template creation pipeline	Implement template creation service triggered on creation of tests/{testId} documents according to Section 42.6 Template Domain Flow. Validate template structure, difficulty distribution, timing rules, and phase configuration before activation.
17	3_Core_Architectures.md	42.6 Template Domain Flow	Template configuration snapshot	Implement snapshot logic storing immutable configuration including difficulty distribution, timing rules, and phase settings when template is finalized.
18	3_Core_Architectures.md	42.6 Template Domain Flow	Template fingerprint generation	Implement deterministic fingerprint generation for template structure to detect structural changes and maintain template integrity.
19	3_Core_Architectures.md	42.6 Template Domain Flow	Template analytics initialization	Create templateAnalytics/{testId} documents storing statistics such as usage count, assignments created, and participation metrics.
20	3_Core_Architectures.md	37.4 Action Logging Architecture	Template audit logging	Implement audit logging for template creation, updates, and activation events ensuring all template operations are traceable.

# PHASE 5 — ASSIGNMENT DOMAIN ENGINE
Build #	Architecture File	Section to Use	Purpose	Codex Prompt
21	3_Core_Architectures.md	42.7 Assignment Domain Flow	Assignment creation pipeline	Implement assignment creation logic triggered when a test is assigned to a batch. Create runs/{runId} documents containing template snapshot and assignment metadata.
22	3_Core_Architectures.md	42.7 Assignment Domain Flow	Template configuration snapshot during assignment	Capture template configuration snapshot at assignment time including timing rules, question distribution, and difficulty mix.
23	3_Core_Architectures.md	42.7 Assignment Domain Flow	License and calibration snapshot	Store licenseLayer, calibrationVersion, and riskModelVersion in run metadata during assignment creation.
24	3_Core_Architectures.md	42.7 Assignment Domain Flow	Run analytics initialization	Initialize runAnalytics/{runId} document storing counters for score distribution, participation rate, and difficulty performance.
25	3_Core_Architectures.md	42.11 Billing and Usage Flow	Usage metering for assignments	Update usageMeter/{cycleId} document to record planned student capacity when a new run is created.

# What you have after Phase 5
The platform can now:
create templates
assign tests
create runs
track assignments
initialize run analytics
track billing usage
Data created:
tests/{testId}
runs/{runId}
runAnalytics/{runId}
templateAnalytics/{testId}
usageMeter/{cycleId}

# Next phase
The next stage builds the exam runtime engine.
### PHASE 6 — SESSION EXECUTION ENGINE
It will implement:
42.8 Session Execution Domain
Key components coming next:
session start API
session token generation
session state lifecycle
heartbeat updates
answer batch persistence

If you want, I can continue with Phase 6–7 (the exam engine).
That phase is where your platform becomes a working test platform capable of running exams.

Below are the next phases in the exact format you requested:
Headers used exactly as required:
Build # | Architecture File | Section to Use | Purpose | Codex Prompt
Each row references:
- exact filename
- exact section number
- exact section header
from your uploaded 3_Core_Architectures.md.

# PHASE 6 — SESSION EXECUTION ENGINE
Build #	Architecture File	Section to Use	Purpose	Codex Prompt
26	3_Core_Architectures.md	42.8 Session Execution Domain	Session start API	Implement POST /exam/start endpoint according to 42.8 Session Execution Domain. Validate authentication, verify run exists, verify assignment window, verify no active session exists, and create a new session document under runs/{runId}/sessions/{sessionId}.
27	3_Core_Architectures.md	10.1 Session Lifecycle State Machine	Session lifecycle state model	Implement session state transitions defined in Section 10.1 Session Lifecycle State Machine including created → started → active → submitted → expired → terminated. Enforce forward-only transitions.
28	3_Core_Architectures.md	10.2 Session Start Flow	Session document initialization	Implement creation of session document with fields status, startedAt, submittedAt, answerMap, version, and submissionLock.
29	3_Core_Architectures.md	11.1 Write Interval Policy	Client batching strategy	Implement session write batching rules according to Section 11.1 Write Interval Policy with WRITE_INTERVAL_MS = 5000, MAX_PENDING_ANSWERS = 5, and MIN_WRITE_INTERVAL_MS = 3000.
30	3_Core_Architectures.md	11.4 Write Payload Format	Incremental answer persistence	Implement backend endpoint POST /exam/session/{sessionId}/answers that merges incremental answer updates into answerMap using merge-based Firestore updates.

# PHASE 7 — TIMING ENGINE
Build #	Architecture File	Section to Use	Purpose	Codex Prompt
31	3_Core_Architectures.md	12.5.1 Timing Profile Snapshot Loading	Timing profile loading	Implement logic that loads timingProfileSnapshot from test template at session start and assigns timing windows per question difficulty.
32	3_Core_Architectures.md	12.5.2 Question Time Tracking Model	Time tracking per question	Implement question-level tracking including enteredAt, exitedAt, cumulativeTimeSpent, and lastEntryTimestamp.
33	3_Core_Architectures.md	12.5.3 MinTime Enforcement	Guess detection rules	Implement minimum time enforcement logic across modes (L1, L2, Hard) including warnings, blocking navigation, and enforcement flags.
34	3_Core_Architectures.md	12.5.4 MaxTime Enforcement	Overthinking detection	Implement maximum time violation detection logic and record violations for discipline analytics.
35	3_Core_Architectures.md	12.4 Outputs	Timing metrics export	Generate metrics including minTimeViolationPercent, maxTimeViolationPercent, and question-level timing metrics for downstream engines.

# PHASE 8 — SUBMISSION ENGINE
Build #	Architecture File	Section to Use	Purpose	Codex Prompt
36	3_Core_Architectures.md	10.4 Atomic Submission Transaction	Submission transaction	Implement POST /exam/session/{sessionId}/submit using Firestore transactions. Lock session, compute score metrics, update session document, and commit transaction.
37	3_Core_Architectures.md	10.5 Idempotency Control	Duplicate submission protection	Implement idempotent submission handling that returns existing result if session status is already submitted.
38	3_Core_Architectures.md	10.6 Concurrency Protection	Multi-tab protection	Implement submissionLock logic and Firestore transactional isolation to prevent concurrent submissions.
39	3_Core_Architectures.md	10.8 Analytics Trigger Flow	Analytics trigger events	Implement Cloud Function triggered when session status changes to submitted to launch analytics pipeline.
40	3_Core_Architectures.md	10.14 Submission Response	Submission response API	Return deterministic submission response including rawScorePercent, accuracyPercent, disciplineIndex, and riskState.

# PHASE 9 — ANALYTICS ENGINE
Build #	Architecture File	Section to Use	Purpose	Codex Prompt
41	3_Core_Architectures.md	42.10 Post-Submission Processing Pipeline — Step A Run Analytics Engine	Run analytics	Implement aggregation pipeline updating runAnalytics/{runId} including average score, accuracy, distribution histograms, and phase adherence metrics.
42	3_Core_Architectures.md	42.10 Post-Submission Processing Pipeline — Step B Question Analytics Engine	Question analytics	Update questionAnalytics/{questionId} counters including correct attempts, incorrect attempts, average response time, and guess probability.
43	3_Core_Architectures.md	42.10 Post-Submission Processing Pipeline — Step C StudentYearMetrics Engine	Student performance metrics	Update studentYearMetrics/{studentId} including rolling averages for score, accuracy, discipline index, and guess rate.
44	3_Core_Architectures.md	42.10 Post-Submission Processing Pipeline — Step D Risk Engine	Risk classification	Implement risk score calculation and risk cluster classification stored in student metrics documents.
45	3_Core_Architectures.md	42.10 Post-Submission Processing Pipeline — Step E Pattern Engine	Behavioral pattern detection	Detect patterns such as rush detection, skip bursts, easy neglect, and escalation patterns and store pattern flags in metrics.

# PHASE 10 — INSIGHTS ENGINE
Build #	Architecture File	Section to Use	Purpose	Codex Prompt
46	3_Core_Architectures.md	42.10 Post-Submission Processing Pipeline — Step F Insights Engine	Insight generation	Generate student-level and run-level insight summaries stored in insightSnapshots.
47	3_Core_Architectures.md	42.10 Post-Submission Processing Pipeline — Step G Notification Queue	Notification queue creation	Create email jobs in emailQueue/{jobId} when insight rules trigger notifications.
48	3_Core_Architectures.md	6.12 Email Queue Contract	Email job structure	Implement internal endpoint POST /internal/email/queue storing email payload and template reference.
49	3_Core_Architectures.md	6.15 Error Handling	API error framework	Implement standardized error response format containing error.code, error.message, requestId, and timestamp.
50	3_Core_Architectures.md	6.13 Testing Requirements	Endpoint testing framework	Implement automated API test suite validating authentication failure, role violations, invalid payloads, and license restrictions.

# What exists after Phase 10
The platform now supports:
question ingestion
template creation
test assignments
exam execution
answer batching
timing enforcement
submission processing
analytics generation
risk classification
insight generation
notifications
This already represents roughly 60–70% of the core platform logic.

# Remaining phases
Your remaining architecture phases are:
Phase	Domain
Phase 11	Search Architecture
Phase 12	Firestore Index Strategy
Phase 13	Middleware Security Layer
Phase 14	Routing & Portal Architecture
Phase 15	CDN & Asset Delivery
Phase 16	Synthetic Simulation Engine
Phase 17–22	Vendor Intelligence + Governance + Archive Lifecycle

If you want, I can also produce a single “Master Build Roadmap Diagram” for all 22 phases, which makes this entire platform buildable by Codex in deterministic order (≈120k–300k lines).

Below are the requested phases (11–16) rewritten exactly in the same structured format and including the Portal Architecture sections.
Each row contains:
- Exact filename
- Exact section number
- Exact section header
- Purpose
- Detailed Codex Prompt
Headers preserved exactly as you requested.

# PHASE 11 — SEARCH ARCHITECTURE
Build #	Architecture File	Section to Use	Purpose	Codex Prompt
51	3_Core_Architectures.md	39.1 Overview — Search Architecture	Initialize structured search subsystem	Implement the search architecture described in 3_Core_Architectures.md → Section 39.1 Overview — Search Architecture. Create backend services supporting structured queries across question bank, students, and vendor intelligence datasets while enforcing deterministic query patterns and preventing full collection scans.
52	3_Core_Architectures.md	39.3 Question Search Indexing	Question search query engine	Implement indexed question search queries on collection institutes/{instituteId}/questions/{questionId} supporting filter combinations including examType + subject, subject + chapter, difficulty + subject, primaryTag, and additionalTags.
53	3_Core_Architectures.md	39.4 Student Filtering Optimization	Student filtering queries	Implement efficient filtering for students using indexed fields such as batchId, riskState, avgRawScoreRange, avgAccuracyRange, and disciplineIndexRange. Queries must operate against students and studentYearMetrics collections.
54	3_Core_Architectures.md	39.5 Text Search Strategy — Lightweight Token Index	Token-based text search	Implement token-based text search by generating and storing searchTokens arrays on question documents. Backend queries must use array-contains filters.
55	3_Core_Architectures.md	39.11 Autocomplete Strategy	Autocomplete metadata	Implement metadata collections tagDictionary and chapterDictionary used for autocomplete suggestions without scanning large collections.

# PHASE 12 — FIRESTORE INDEX STRATEGY
Build #	Architecture File	Section to Use	Purpose	Codex Prompt
56	3_Core_Architectures.md	9.1 Overview — Firestore Index Strategy	Firestore query governance	Implement Firestore query governance according to Section 9.1 Overview — Firestore Index Strategy ensuring all backend queries correspond to predefined composite indexes.
57	3_Core_Architectures.md	9.4 Composite Index Matrix — Students Collection	Student indexes	Implement composite indexes supporting queries such as batch + status + orderBy(name) and riskState + orderBy(disciplineIndex).
58	3_Core_Architectures.md	9.4 Composite Index Matrix — Question Bank	Question indexes	Implement composite indexes supporting subject + chapter + difficulty, difficulty + orderBy(lastUsedAt), and status + subject + orderBy(createdAt).
59	3_Core_Architectures.md	9.6 Pagination Enforcement Rules	Cursor pagination utilities	Implement cursor-based pagination utilities enforcing limit() and startAfter() queries and preventing offset pagination.
60	3_Core_Architectures.md	9.8 Indexed Query Enforcement Rule	Query validation middleware	Implement middleware validating that backend queries match approved index patterns before execution.

# PHASE 13 — MIDDLEWARE SECURITY LAYER
Build #	Architecture File	Section to Use	Purpose	Codex Prompt
61	3_Core_Architectures.md	8.1 Overview — Middleware Enforcement Rules	Security middleware framework	Implement backend middleware stack enforcing authentication, tenant validation, role checks, license enforcement, immutable resource protection, and request validation.
62	3_Core_Architectures.md	8.3 Auth Middleware	Authentication verification	Implement Firebase token verification middleware validating signature, expiration, and required custom claims. Attach identity context to request.context.
63	3_Core_Architectures.md	8.4 Tenant Guard	Multi-tenant protection	Implement tenant guard validating request.context.instituteId against token claims to prevent cross-institute data access.
64	3_Core_Architectures.md	8.5 Role Guard	Role access enforcement	Implement role validation middleware ensuring endpoints allow only permitted roles such as admin, teacher, student, director, and vendor.
65	3_Core_Architectures.md	8.6 License Guard	License-layer gating	Implement middleware verifying feature access based on license layer hierarchy L0 < L1 < L2 < L3.

# PHASE 14 — ROUTING & PORTAL ARCHITECTURE
Build #	Architecture File	Section to Use	Purpose	Codex Prompt
66	3_Core_Architectures.md	7.1 Overview — Complete Routing Map (All Portals)	Portal routing architecture	Implement React routing architecture supporting multiple domains: portal.yourdomain.com, exam.yourdomain.com, and vendor.yourdomain.com.
67	3_Core_Architectures.md	7.4 Admin Portal Routes	Admin portal routing	Implement admin portal pages including /admin/overview, /admin/students, /admin/tests, /admin/assignments, /admin/analytics, /admin/insights, /admin/settings, and /admin/licensing.
68	3_Core_Architectures.md	7.5 Student Portal Routes	Student portal routing	Implement student portal pages including /student/dashboard, /student/my-tests, /student/performance, /student/insights, /student/discipline, and /student/profile.
69	3_Core_Architectures.md	7.6 Exam Portal Routes	Exam execution interface	Implement exam execution interface accessible via /session/{sessionId} on exam.yourdomain.com which initializes exam runtime engine and loads session snapshots.
70	3_Core_Architectures.md	7.7 Vendor Portal Routes	Vendor dashboard routing	Implement vendor dashboard routes including /vendor/overview, /vendor/institutes, /vendor/licensing, /vendor/calibration, /vendor/intelligence, /vendor/revenue, /vendor/system-health, and /vendor/audit.

# PHASE 15 — CDN & ASSET DELIVERY
Build #	Architecture File	Section to Use	Purpose	Codex Prompt
71	3_Core_Architectures.md	38.1 Overview — CDN & Asset Delivery Strategy	CDN architecture	Implement CDN-backed asset delivery architecture using Google Cloud CDN in front of Cloud Storage buckets.
72	3_Core_Architectures.md	38.3 Storage Architecture	Asset storage structure	Create buckets gs://parabolic-prod-question-assets and gs://parabolic-prod-reports with directory structures for question images and report files.
73	3_Core_Architectures.md	38.6 Signed URL Security Strategy	Secure asset access	Implement backend generation of signed CDN URLs with expiration rules for exam sessions and dashboards.
74	3_Core_Architectures.md	38.5 Question Image Caching Strategy	CDN cache configuration	Configure caching policies for hot, warm, and cold assets using Cache-Control headers.
75	3_Core_Architectures.md	38.18 CDN Monitoring	CDN performance monitoring	Implement monitoring metrics including cache hit ratio, edge latency, HTTP errors, and bandwidth usage.

# PHASE 16 — SYNTHETIC SIMULATION ENGINE
Build #	Architecture File	Section to Use	Purpose	Codex Prompt
76	3_Core_Architectures.md	40.1 Overview — Synthetic Data Simulation Engine	Simulation environment	Implement sandbox simulation environment generating synthetic institutes using namespace institutes/sim_{simulationId}.
77	3_Core_Architectures.md	40.5.1 Student Simulation Engine	Synthetic student generation	Implement student generator producing behavioral profiles including baselineAbility, disciplineProfile, impulsivenessScore, fatigueFactor, and topicStrengthMap.
78	3_Core_Architectures.md	40.5.2 Test Attempt Simulation	Synthetic exam sessions	Implement session simulation generating realistic answer patterns, timing behavior, and phase transitions.
79	3_Core_Architectures.md	40.5.6 Load Simulation Engine	Load testing	Implement load testing scenarios simulating bursts of session starts, submissions, writes, and dashboard reads.
80	3_Core_Architectures.md	40.8 Intelligence Validation	Risk model validation	Implement simulation reports comparing generated risk cluster distributions and discipline metrics to expected calibration outputs.

## Where the portals actually fit in the architecture
Portals are introduced in:
Phase 14 — Routing & Portal Architecture
and they depend on:
Phase 13 — Security Middleware
Phase 11 — Search APIs
Phase 9–10 — Analytics APIs
Meaning Phase 14 must come after backend engines exist.

If you'd like, I can also show you something extremely useful for Codex builds:
A visual dependency map of all 80 builds, showing which builds must exist before others — this prevents Codex from generating incompatible modules.

Below are the final phases (17–22) continuing from Build 80, using your required format and referencing the exact section numbers, headers, and filename (3_Core_Architectures.md) from the architecture you uploaded.
Headers preserved exactly:
Build # | Architecture File | Section to Use | Purpose | Codex Prompt

# PHASE 17 — VENDOR INTELLIGENCE LAYER
Build #	Architecture File	Section to Use	Purpose	Codex Prompt
81	3_Core_Architectures.md	41.1 Overview — Business Intelligence Layer (Vendor Side)	Vendor BI system initialization	Implement the vendor business intelligence subsystem according to Section 41.1 Overview — Business Intelligence Layer (Vendor Side). The system must operate only on aggregated datasets stored in vendorAggregates, billingSnapshots, licenseHistory, and governanceSnapshots.
82	3_Core_Architectures.md	41.5.1 Revenue Intelligence	Revenue analytics dashboard	Implement revenue analytics aggregation using billing cycle snapshots. Compute KPIs including MRR, ARR projection, revenue by license layer, average revenue per institute, and month-over-month growth.
83	3_Core_Architectures.md	41.5.2 Layer Distribution Analysis	License layer distribution	Implement analytics tracking institute distribution across license layers (L0–L3) and migration velocity between layers using licenseHistory and vendorAggregates.
84	3_Core_Architectures.md	41.5.4 Churn Tracking	Institute churn analytics	Implement churn metrics calculating monthly churn rate, downgrade behavior, inactive institutes, and student engagement decline.
85	3_Core_Architectures.md	41.5.8 Forecasting and Projection	Revenue forecasting engine	Implement forecasting models using historical snapshot data to estimate projected revenue growth, institute count growth, and infrastructure cost vs revenue ratio.

# PHASE 18 — GOVERNANCE SNAPSHOT SYSTEM
Build #	Architecture File	Section to Use	Purpose	Codex Prompt
86	3_Core_Architectures.md	42.14 Governance Snapshot Flow	Governance aggregation pipeline	Implement scheduled monthly aggregation that computes institute-level governance metrics and stores them in governanceSnapshots/{year_month}.
87	3_Core_Architectures.md	42.10 Post-Submission Processing Pipeline — Step C StudentYearMetrics Engine	Stability metrics foundation	Extend student metrics engine to support governance aggregation inputs including discipline index trends and risk distribution statistics.
88	3_Core_Architectures.md	42.14 Governance Snapshot Flow	Governance metrics computation	Compute governance indicators including stability index, execution integrity score, and batch risk distribution.
89	3_Core_Architectures.md	37.13 Role-Based Audit Access	Governance access control	Implement role-based access rules ensuring governance data visibility is restricted to Director and Vendor roles.
90	3_Core_Architectures.md	37.15 Reportable Incident Framework	Governance reporting	Implement incident reporting pipeline generating governance PDF reports for major system events and storing them in governance records.

# PHASE 19 — BILLING & LICENSE INTELLIGENCE
Build #	Architecture File	Section to Use	Purpose	Codex Prompt
91	3_Core_Architectures.md	42.11 Billing and Usage Flow	Usage metering system	Implement usage meter system tracking active students, peak usage, and assignment creation events in usageMeter/{cycleId} documents.
92	3_Core_Architectures.md	37.16 Billing Dispute Protection	Billing snapshot system	Implement billing snapshot generation storing student counts, license tier, invoice references, and billing cycle timestamps.
93	3_Core_Architectures.md	6.10 Vendor Endpoints — Update Institute License	License management API	Implement endpoint POST /vendor/license/update allowing vendors to modify institute license layer and billing plan.
94	3_Core_Architectures.md	37.5 License Change Logs	License history tracking	Implement licenseHistory collection recording every license mutation including upgrade, downgrade, and billing references.
95	3_Core_Architectures.md	42.11 Billing and Usage Flow	Stripe webhook integration	Implement Stripe webhook handlers updating license status and billing cycle information based on payment events.

# PHASE 20 — CALIBRATION SYSTEM
Build #	Architecture File	Section to Use	Purpose	Codex Prompt
96	3_Core_Architectures.md	42.13 Calibration Flow	Calibration version management	Implement calibration version system storing model parameters and risk weight configurations in calibrationVersions/{version}.
97	3_Core_Architectures.md	6.10 Vendor Endpoints — Push Calibration Model	Calibration deployment API	Implement endpoint POST /vendor/calibration/push enabling vendors to deploy calibration versions to target institutes.
98	3_Core_Architectures.md	6.10 Vendor Endpoints — Run Calibration Simulation	Calibration simulation engine	Implement simulation endpoint evaluating calibration impact on aggregated institute metrics without accessing raw student data.
99	3_Core_Architectures.md	37.6 Calibration History	Calibration audit trail	Implement calibrationHistory collection recording calibration deployments, rollback availability, and affected institutes.
100	3_Core_Architectures.md	37.11 Calibration Accountability Model	Session version traceability	Ensure session documents store calibrationVersion, riskModelVersion, and template snapshot references for reproducibility.

# PHASE 21 — ARCHIVE & DATA LIFECYCLE
Build #	Architecture File	Section to Use	Purpose	Codex Prompt
101	3_Core_Architectures.md	42.15 Archive Flow (Academic Year)	Archive pipeline	Implement academic year archive pipeline exporting session data to BigQuery, generating governance snapshots, and marking academic year as archived.
102	3_Core_Architectures.md	37.8 Data Retention Policy	Data retention enforcement	Implement retention policies for sessions, audit logs, email logs, and calibration history.
103	3_Core_Architectures.md	37.9 User Data Export Requests	Data export system	Implement secure export workflow generating student data export bundles and secure download links.
104	3_Core_Architectures.md	37.10 Data Deletion Requests	Soft-delete system	Implement soft deletion of students using deleted: true flag while preserving historical analytics data.
105	3_Core_Architectures.md	42.19 Data Partition Flow	HOT/WARM/COLD storage tiers	Implement data tier partitioning for operational, archive, and analytics datasets.

# PHASE 22 — UNIFIED SYSTEM EVENT TOPOLOGY
Build #	Architecture File	Section to Use	Purpose	Codex Prompt
106	3_Core_Architectures.md	42.1 Overview — Unified System Event & Trigger Topology	Event-driven architecture	Implement event-driven architecture coordinating all system domains including content ingestion, test execution, analytics, vendor intelligence, and archive lifecycle.
107	3_Core_Architectures.md	42.4 Master Event Flow (High-Level)	Platform lifecycle orchestration	Implement orchestration logic ensuring the system lifecycle follows deterministic flow: question upload → template creation → assignment → session execution → analytics → vendor aggregation.
108	3_Core_Architectures.md	42.16 Search Index Flow	Search index trigger pipeline	Implement Cloud Function triggers updating search tokens, tag dictionaries, and chapter dictionaries when questions are created or updated.
109	3_Core_Architectures.md	42.18 Failure Recovery Flow	System recovery mechanisms	Implement failure handling including retry queues, idempotent analytics triggers, and dead-letter queues for persistent processing failures.
110	3_Core_Architectures.md	42.21 Master Topology Summary	Final orchestration validation	Implement validation checks ensuring all event flows remain deterministic, preventing circular dependencies across platform engines.

# COMPLETE BUILD SUMMARY
Total builds now defined:
Phase 1–3 Platform foundation + audit + content ingestion
Phase 4–5 Template + assignment engines
Phase 6–8 Exam runtime + submission
Phase 9–10 Analytics + insights
Phase 11–12 Search + Firestore indexes
Phase 13 Security middleware
Phase 14 Portal routing
Phase 15 CDN delivery
Phase 16 Simulation engine
Phase 17–22 Vendor BI + governance + billing + calibration + archive + event topology
Total builds defined:
110 deterministic Codex builds
This blueprint is large enough to generate roughly:
120k–350k lines of platform code
using Codex sequential generation.

If you'd like, I can also produce one more extremely useful artifact:
The “Codex Stateless Super Prompt”
This is a single reusable prompt template you can paste in a fresh ChatGPT/Codex session that ensures:
- previously generated modules are not redefined
- naming stays consistent across builds
- each build stays compatible with all earlier builds
This is the trick used by AI startups building 300k+ line systems with Codex.

Understood. You want the frontend (from portals_architecture.md) to start after backend Phase 1–22, meaning frontend begins at Phase 23 onward.
Below is the clean professional structure used in large AI-generated platforms.
Backend = Phase 1–22
Frontend = Phase 23–30
Each row includes:
- Exact filename
- Exact section number
- Exact section header
- Purpose
- Detailed Codex Prompt

# PHASE 23 — FRONTEND PLATFORM FOUNDATION
Build #	Architecture File	Section to Use	Purpose	Codex Prompt
111	portals_architecture.md	1.1 Frontend Platform Overview	Initialize multi-portal frontend architecture	Create a frontend monorepo supporting multiple portals: Admin, Student, Exam, and Vendor. Use React + TypeScript with shared component libraries. Configure project structure for scalable multi-portal applications.
112	portals_architecture.md	1.2 Frontend Technology Stack	Setup frontend stack	Initialize React project with TypeScript, routing, state management, and environment configuration. Configure ESLint, Prettier, and build tools.
113	portals_architecture.md	1.3 Shared UI Component System	Shared UI library	Implement shared UI component system including tables, modals, charts, navigation components, forms, and input controls used across all portals.
114	portals_architecture.md	1.4 API Client Layer	API communication layer	Implement frontend API service layer for communicating with backend APIs including authentication token injection and error handling.
115	portals_architecture.md	1.5 Authentication Integration	Authentication system	Integrate Firebase Authentication into the frontend. Implement login, logout, token refresh, and session persistence logic.

# PHASE 24 — ADMIN PORTAL CORE
Build #	Architecture File	Section to Use	Purpose	Codex Prompt
116	portals_architecture.md	2.1 Admin Portal Overview	Admin portal layout	Implement admin portal layout including sidebar navigation, header bar, and main content container.
117	portals_architecture.md	2.3 Student Management UI	Student management system	Implement UI for managing students including search, filtering, editing, and batch assignment.
118	portals_architecture.md	2.4 Test Template Management	Test template management	Implement UI allowing teachers to create and edit test templates with question selection and configuration.
119	portals_architecture.md	2.5 Assignment Management UI	Assignment interface	Implement assignment UI for scheduling tests for student batches and viewing run status.
120	portals_architecture.md	2.6 Analytics Dashboard	Admin analytics dashboard	Implement dashboard showing run analytics, score distributions, and student performance metrics using charts.

# PHASE 25 — ADMIN ANALYTICS & GOVERNANCE
Build #	Architecture File	Section to Use	Purpose	Codex Prompt
121	portals_architecture.md	2.7 Risk Insights Dashboard	Risk analytics UI	Implement analytics interface displaying risk clusters, discipline metrics, and student behavior insights.
122	portals_architecture.md	2.8 Batch Analytics Dashboard	Batch analytics	Implement charts visualizing performance trends for student batches across runs.
123	portals_architecture.md	2.9 Governance Dashboard	Governance monitoring	Implement governance dashboard displaying stability index, execution integrity score, and institutional metrics.
124	portals_architecture.md	2.10 Intervention Tools	Intervention tools	Implement teacher tools allowing targeted interventions for high-risk students.
125	portals_architecture.md	2.11 Settings & System Configuration	Admin settings UI	Implement configuration UI for academic year, execution policy, users, and security settings.

# PHASE 26 — STUDENT PORTAL CORE
Build #	Architecture File	Section to Use	Purpose	Codex Prompt
126	portals_architecture.md	3.1 Student Portal Overview	Student portal layout	Implement student portal layout with navigation menu and dashboard widgets.
127	portals_architecture.md	3.2 Student Dashboard UI	Student dashboard	Implement dashboard showing upcoming assignments, recent results, and risk indicators.
128	portals_architecture.md	3.3 My Tests Interface	Test history interface	Implement UI displaying list of completed tests, scores, and performance summaries.
129	portals_architecture.md	3.4 Performance Analytics UI	Performance analytics	Implement charts showing score trends, discipline metrics, and risk progression.
130	portals_architecture.md	3.5 Student Insights UI	Insight display	Implement UI displaying AI-generated insights and improvement suggestions.

# PHASE 27 — EXAM PORTAL ENGINE
Build #	Architecture File	Section to Use	Purpose	Codex Prompt
131	portals_architecture.md	4.1 Exam Portal Overview	Exam interface layout	Implement exam interface optimized for focus and performance with minimal UI distractions.
132	portals_architecture.md	4.2 Question Rendering Engine	Question display	Implement question renderer supporting text, images, and multiple choice answers.
133	portals_architecture.md	4.3 Navigation & Timing Interface	Navigation system	Implement question navigation panel, timer, and answer status indicators.
134	portals_architecture.md	4.4 Answer Submission Interface	Answer interaction	Implement answer selection and session batching integration with backend APIs.
135	portals_architecture.md	4.5 Exam Submission UI	Submission interface	Implement confirmation dialog and submission workflow for exam completion.

# PHASE 28 — VENDOR PORTAL
Build #	Architecture File	Section to Use	Purpose	Codex Prompt
136	portals_architecture.md	5.1 Vendor Portal Overview	Vendor dashboard layout	Implement vendor dashboard layout showing platform overview metrics.
137	portals_architecture.md	5.2 Institute Management UI	Institute management	Implement interface listing institutes, license tiers, and activity metrics.
138	portals_architecture.md	5.3 Calibration Management UI	Calibration tools	Implement UI allowing vendors to deploy and simulate calibration models.
139	portals_architecture.md	5.4 Vendor Intelligence Dashboard	Vendor analytics	Implement charts visualizing revenue metrics, adoption rates, churn risk, and growth trends.
140	portals_architecture.md	5.5 System Health Dashboard	Platform monitoring	Implement dashboards showing infrastructure health, usage statistics, and error metrics.

# PHASE 29 — FRONTEND PERFORMANCE OPTIMIZATION
Build #	Architecture File	Section to Use	Purpose	Codex Prompt
141	portals_architecture.md	6.1 Frontend Performance Strategy	Performance optimization	Implement code splitting, lazy loading, and optimized component rendering across portals.
142	portals_architecture.md	6.2 CDN Integration	Asset delivery	Configure portals to load assets and question images via CDN endpoints.
143	portals_architecture.md	6.3 Error Monitoring Integration	Frontend telemetry	Integrate frontend error monitoring system capturing runtime errors and performance metrics.
144	portals_architecture.md	6.4 Deployment Pipeline	CI/CD deployment	Implement CI/CD pipeline building React portals and deploying to hosting infrastructure.
145	portals_architecture.md	6.5 Cross-Portal Authentication	Shared authentication	Implement shared authentication session across Admin, Student, Exam, and Vendor portals.

# PHASE 30 — FINAL FRONTEND INTEGRATION
Build #	Architecture File	Section to Use	Purpose	Codex Prompt
146	portals_architecture.md	7 Portal Integration Architecture	Portal integration	Integrate all portals with backend APIs ensuring consistent authentication, routing, and data flows.
147	portals_architecture.md	7 Portal Integration Architecture	Global state management	Implement shared state management across portals for user session, permissions, and feature flags.
148	portals_architecture.md	7 Portal Integration Architecture	Global error handling	Implement centralized error handling and fallback UI components.
149	portals_architecture.md	7 Portal Integration Architecture	UI consistency enforcement	Ensure all portals use shared design system and UI component library.
150	portals_architecture.md	7 Portal Integration Architecture	Final platform validation	Validate end-to-end functionality across Admin, Student, Exam, and Vendor portals.

# FINAL SYSTEM BUILD MAP
Backend:
Phase 1–22
Core architecture engines
APIs
analytics
security
infrastructure
Frontend:
Phase 23–30
React portals
Admin portal
Student portal
Exam portal
Vendor portal
Total builds:
150 Codex builds
≈200k–500k LOC platform

If you'd like, I can also give you the single “Stateless Codex Prompt Template” that ensures:
- each build does not redefine earlier modules
- naming stays consistent
- Codex outputs production-grade code
This is the trick used by teams generating 300k+ line platforms with AI.

Below is the Stateless Codex Prompt Template you can paste into a fresh temporary chat every time you want to generate code for a single build/section.
It is designed so that:
- earlier modules are not redefined
- naming stays consistent
- output is production-grade
- it works in memory-free chats
- it references your architecture files
You only change three fields each time:
BUILD NUMBER
ARCHITECTURE FILE
SECTION

# Stateless Codex Prompt Template
Copy this entire prompt into a new temporary chat whenever you want to generate a module.

You are an expert software architect and senior production engineer.
Your task is to generate production-grade code for one subsystem of a large modular platform.
The platform architecture has already been defined in structured architecture documents.
You will implement ONLY the subsystem described in the provided architecture section.
The system is being generated incrementally across many builds, so strict rules must be followed.

PLATFORM RULES
1. DO NOT redefine previously implemented modules.
2. Assume previous builds already exist and are stable.
3. If a required module already exists, import or reference it rather than recreating it.
4. Maintain consistent naming conventions across modules.
5. Do not rename previously defined entities such as:
  1. collections
  2. API endpoints
  3. engines
  4. services
  5. data models
6. Follow the architecture specification exactly.
7. Output production-quality code, not pseudo-code.
8. Include:
  1. complete file structure
  2. imports
  3. error handling
  4. comments where necessary
  5. type definitions if applicable
9. Never simplify architecture rules.
10. Never generate placeholder implementations.

IMPLEMENTATION CONTEXT
Build Number:
[INSERT BUILD NUMBER]
Architecture File:
[INSERT FILENAME]
Section:
[INSERT EXACT SECTION NUMBER AND HEADER]

TECHNOLOGY STACK
Backend:
Node.js
TypeScript
Firebase Cloud Functions
Firestore
Express middleware
Frontend (if applicable):
React
TypeScript
React Router
Firebase Auth

EXPECTED OUTPUT FORMAT
1. Short explanation of the subsystem being implemented.
2. File structure of the module.
3. Full production-grade code.
4. Explanation of integration points with existing modules.

IMPORTANT
You are implementing only the functionality described in the specified architecture section.
Do not implement unrelated systems.
Do not redesign the architecture.
Do not create alternative naming.
Follow the architecture specification exactly.

Now implement the subsystem defined in the architecture section.

# Example Usage
Example for Build 41 (Run Analytics Engine)
Paste template and fill fields like this:
Build Number:
41

Architecture File:
3_Core_Architectures.md

Section:
42.10 Post-Submission Processing Pipeline — Step A Run Analytics Engine
Codex will generate:
- run analytics service
- aggregation logic
- Firestore updates
- integration with submission triggers
without redefining existing modules.

# Example for a Frontend Build
Example Build 131
Build Number:
131

Architecture File:
portals_architecture.md

Section:
4.2 Question Rendering Engine
Codex will generate:
- React question renderer
- option selection UI
- integration with session API
without rebuilding the exam engine.

# Optional Add-On (Recommended)
Add this single extra line to further prevent architecture drift:
If a module already exists in previous builds, reuse it instead of redefining it.

# How AI startups use this
Typical workflow:
1. Architecture spec written
2. Build table created (like yours)
3. Each build generated in a fresh stateless chat
4. Code pushed to GitHub
5. Codex reads repo for next builds
This avoids:
- context loss
- architecture drift
- module duplication

# Pro Tip
Store your architecture + build table in GitHub.
Then your prompt can include:
Assume the existing repository contains previously implemented modules.
Reuse them when needed.
Codex will generate compatible code automatically.

If you'd like, I can also give you something extremely powerful:
A Codex Prompt Orchestrator that can generate all 150 builds automatically from the table with almost zero manual prompting.